MAOS

Sprint 11 Execution Package

Reporting, Search, Data Governance & Deferred Collaboration Items

| Field | Value |
| --- | --- |
| Sprint Number | Sprint 11 |
| Block | Block 2 — Finance & Reporting Foundation (Sprints 10–12) |
| Duration | 10 working days |
| Version | 1.0 |
| Prepared | 2026-06-10 |
| Depends On | Sprint 10 (Finance Portal) ¦ Block 1 Close-Out Review v1.0 |
| Sprint Title | Reporting, Search, Data Governance & Deferred Collaboration Items |

# Sprint Goal

Build the reporting, global search, data governance, retention, archive, export-control, and deferred collaboration foundation for MAOS. This sprint defines owner-safe reporting across all entity types, permission-aware global search with strict client-safe boundaries, data governance rules (soft-delete, archive, retention, export), audit report views, and role-based report visibility — without exposing internal finance, payroll, costs, margins, profitability, internal notes, internal chat, or voice transcripts to unauthorized users.

# Sprint 11 Scope

## Backend Scope

Reporting service foundation (ReportingModule, ReportingService, ReportQueryBuilder) | Owner reporting dashboard | Project, task, content, file, approval, chat, voice reporting | Finance reporting placeholder | Audit reporting view | Activity reporting view | Global search service (SearchModule, SearchService, SearchQueryParser) | Search index model | Permission-aware search query execution | Client-safe search scope | Search result redaction | Hidden count suppression | Search index update hooks | Data governance foundation (GovernanceModule) | Soft-delete governance | Archive policy foundation | Retention policy foundation (definition only — enforcement deferred) | Export control foundation (placeholder) | Role-based report visibility enforcement | Client-safe data exclusion | Governance audit logging

## Frontend Scope

Owner reporting dashboard (/reports/dashboard) | 9 individual report views | Finance report placeholder | Audit report view | Activity report view | Global search bar (all pages) | Search results page (/search) | Search result cards (entity-type aware) | Search filters and pagination | Reports navigation (Owner-only) | Client portal search | Export placeholder button | Governance views (archive, retention, export request lists)

## Database Scope

SearchIndex table (14 columns) | ArchivePolicy table (10 columns) | RetentionPolicy table (9 columns) | ExportRequest table (11 columns) | 11 new indexes | 12 RLS policies | 4 new enums

# Sprint 11 Non-Scope

Full-text search with relevance ranking (Elasticsearch/Typesense) | Real export execution (CSV, PDF, Excel) | Advanced BI dashboards | Finance reports beyond placeholder (Sprint 12) | Client-facing reporting pages | Retention policy enforcement (definition only) | Automated archive execution | Data purge / GDPR erasure | Real-time reporting | Report scheduling or email delivery (Sprint 13) | Manager/Employee/Contractor reporting access | Internal note search for non-Owner | Voice transcript full-text search | Cross-tenant reporting | SMTP email delivery (CS-01 — deferred to Sprint 13) | Presence indicators (CS-02 — deferred Sprint 14+) | Typing indicators (CS-03 — deferred Sprint 14+) | Payroll reports | Cost reports for non-Owner | AI-generated report summaries

# Day-by-Day Execution Plan

| Day | Focus | Deliverables |
| --- | --- | --- |
| 1 | Database foundation | SearchIndex, ArchivePolicy, RetentionPolicy, ExportRequest schemas · Enums · Migrations · RLS policies |
| 2 | Search backend core | SearchModule · SearchService · SearchQueryParser · Permission-aware query execution · Tenant scoping |
| 3 | Search scoping + redaction | ClientScopeGuard on search · Snippet redaction · Hidden count suppression · Search index hooks |
| 4 | Reporting backend core | ReportingModule · ReportingService · ReportQueryBuilder · Project + Task + Content reports |
| 5 | Reporting backend extended | File + Approval + Chat + Voice + Finance placeholder + Audit + Activity reports |
| 6 | Data governance backend | GovernanceModule · Soft-delete governance · ArchivePolicy · RetentionPolicy · ExportRequest placeholder |
| 7 | Search frontend | Global search bar · Search results page · Search result cards · Filters · Pagination |
| 8 | Reporting frontend | Owner reporting dashboard · All 9 report views · Finance placeholder · Audit view |
| 9 | Security + QA | Permission tests · Negative visibility tests · Client-safe search tests · Governance tests · RLS verification |
| 10 | Final validation | Acceptance criteria review · Deferred scope documentation · Approval checklist |

# Engineering Owner Matrix

| Area | Owner | Reviewer |
| --- | --- | --- |
| SearchIndex schema + migrations | Backend Lead | Engineering Manager |
| SearchService + QueryParser | Backend Lead | Security Architect |
| Permission-aware search scoping | Security Architect | Backend Lead |
| Client-safe search scope | Backend Lead | Security Architect |
| Search snippet redaction | Backend Engineer | Security Architect |
| Hidden count suppression | Backend Engineer | Backend Lead |
| Search index update hooks | Backend Engineer | Backend Lead |
| ReportingModule + ReportingService | Backend Lead | Engineering Manager |
| Project / Task / Content reports | Backend Engineer | Backend Lead |
| File / Approval / Chat / Voice reports | Backend Engineer | Backend Lead |
| Finance reporting placeholder | Backend Lead | Engineering Manager |
| Audit reporting view | Backend Lead | Security Architect |
| GovernanceModule (soft-delete, archive, retention, export) | Backend Lead | Security Architect |
| Global search bar + results page (frontend) | Frontend Lead | Product Owner |
| Search result cards + filters (frontend) | Frontend Engineer | Frontend Lead |
| Owner reporting dashboard (frontend) | Frontend Lead | Product Owner |
| Report views 9 views (frontend) | Frontend Engineer | Frontend Lead |
| Database schema + migrations | Backend Lead | Engineering Manager |
| RLS policies | Security Architect | Backend Lead |
| Governance audit events | Backend Engineer | Security Architect |
| QA test matrix | QA Lead | Engineering Manager |
| Security + negative tests | Security Architect + QA Lead | CTO |
| Deferred scope register | Product Owner | Engineering Manager |
| Approval checklist | Engineering Manager | CTO |

# Section 1: Reporting Architecture

## Reporting Module Components

| Component | Location | Role Access |
| --- | --- | --- |
| ReportingModule | apps/api/src/modules/reporting | OWNER only |
| ReportingService | apps/api/src/modules/reporting | OWNER only |
| ReportQueryBuilder | apps/api/src/modules/reporting/query-builder | Internal |
| ProjectReportService | apps/api/src/modules/reporting/reports | OWNER only |
| TaskReportService | apps/api/src/modules/reporting/reports | OWNER only |
| ContentReportService | apps/api/src/modules/reporting/reports | OWNER only |
| FileReportService | apps/api/src/modules/reporting/reports | OWNER only |
| ApprovalReportService | apps/api/src/modules/reporting/reports | OWNER only |
| ChatReportService | apps/api/src/modules/reporting/reports | OWNER only |
| VoiceReportService | apps/api/src/modules/reporting/reports | OWNER only |
| FinanceReportPlaceholder | apps/api/src/modules/reporting/reports | OWNER only |
| AuditReportService | apps/api/src/modules/reporting/reports | OWNER only |
| ActivityReportService | apps/api/src/modules/reporting/reports | OWNER only |

## Owner-Only Reporting Access Rules

RPT-OWN-01: All /api/reports/* routes require the report.read permission. This permission is granted only to the OWNER role in Sprint 11.

RPT-OWN-02: Report queries are always tenant-scoped. The tenantId is derived from the JWT and cannot be overridden by request parameters.

RPT-OWN-03: Soft-deleted records (deletedAt IS NOT NULL) are excluded from all report aggregates by default.

RPT-OWN-04: Client-safe fields are applied to all entity responses. No internal notes, payroll, cost, or margin fields appear in any report aggregate.

RPT-OWN-05: Finance reporting in Sprint 11 is a placeholder aggregate. Full finance BI reporting is Sprint 12 scope.

RPT-OWN-06: The audit report does not expose sensitive payload fields (token hashes, raw credentials, full clientNotes) to the UI layer.

## Role-Based Report Visibility

| Role | Report Access | Scope |
| --- | --- | --- |
| OWNER | Full access to all report views | Tenant-wide |
| MANAGER | No access to any report view | HTTP 403 |
| EMPLOYEE | No access to any report view | HTTP 403 |
| CONTRACTOR | No access to any report view | HTTP 403 |
| CLIENT | No access to any report view | HTTP 403 |

## Hidden Totals and Count Suppression Rules

HID-01: Aggregated counts in report responses are always calculated from the permission-scoped dataset.

HID-02: Finance totals returned only to OWNER role. All other roles receive HTTP 403 on finance aggregate endpoints.

HID-03: Client-facing search pagination metadata (total results, page count) calculated only from the client-safe result set.

HID-04: Search facet counts respect the same permission scope as the main result set.

# Global Search Architecture

## Search Module Components

| Component | Location | Role Access |
| --- | --- | --- |
| SearchModule | apps/api/src/modules/search | Role-dependent |
| SearchService | apps/api/src/modules/search | Role-dependent |
| SearchQueryParser | apps/api/src/modules/search/parser | Internal |
| SearchPermissionResolver | apps/api/src/modules/search/permissions | Internal |
| SearchIndexService | apps/api/src/modules/search/index | Background |
| ClientSearchService | apps/api/src/modules/search/client | CLIENT role only |

## Search Permission Matrix

| Entity Type | OWNER | MANAGER | EMPLOYEE | CONTRACTOR | CLIENT |
| --- | --- | --- | --- | --- | --- |
| Projects | All tenant | Assigned only | Assigned only | Assigned only | Own project (client-visible) |
| Tasks | All tenant | Assigned + managed | Assigned only | Assigned only | Own project tasks (client-visible) |
| Content Posts | All statuses | Published only | Published only | Published only | Published, client-visible |
| Files | All tenant | Project-assigned only | Project-assigned only | Project-assigned only | Client-visible only |
| Approvals | All | Assigned | Assigned | Assigned | Own project approvals |
| Chat Messages | All channels | Permitted channels | Permitted channels | Permitted channels | Client channels only |
| Voice Notes | All | Assigned project | Assigned project | No access | No access |
| Invoices | All | No access | No access | No access | Own invoices only |
| Internal Notes | All | No access | No access | No access | No access |
| Audit Events | All | No access | No access | No access | No access |

## Search Permission Rules

SRCH-PERM-01: SearchPermissionResolver constructs a per-request permission matrix from role, tenant membership, project assignments, and channel memberships.

SRCH-PERM-02: Records outside the permission scope are not included in search results, not counted in pagination totals, and not included in any facet count.

SRCH-PERM-03: Internal notes (type = INTERNAL_NOTE) are excluded from all search results for non-Owner roles. Exclusion enforced at query level.

SRCH-PERM-04: Voice note transcript content is NOT indexed for search in Sprint 11. Only title and project association are indexed.

SRCH-PERM-05: Invoice entries are indexed but only accessible by OWNER role. Client can search own invoices via ClientSearchService.

# SearchIndex Entity Specification

## Table: SearchIndex (14 columns)

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | String | PK, cuid() | Unique index entry identifier |
| tenantId | String | FK Tenant, NOT NULL | Tenant scope |
| entityType | SearchEntityType | NOT NULL | Type of entity indexed |
| entityId | String | NOT NULL | ID of the indexed entity |
| title | String | NOT NULL | Searchable title/name |
| snippet | String | nullable | Short text excerpt (public fields only — no internal notes) |
| status | String | nullable | Entity status (for filter-time exclusion) |
| clientUserId | String | nullable | Set for client-scoped entities (invoices, approvals) |
| projectId | String | nullable | Associated project (for project-scoped search) |
| visibility | SearchVisibility | NOT NULL | PUBLIC_INTERNAL / CLIENT_VISIBLE / OWNER_ONLY |
| isDeleted | Boolean | NOT NULL, DEFAULT false | Mirrors entity deletedAt state |
| isArchived | Boolean | NOT NULL, DEFAULT false | Mirrors entity archive state |
| indexedAt | DateTime | NOT NULL | When this entry was last indexed |
| createdAt | DateTime | NOT NULL | Creation timestamp |

## Search Index Rules

IDX-01: A SearchIndex entry is created/updated when an entity is created, updated, or status-changed.

IDX-02: When an entity is soft-deleted, SearchIndex entry is updated: isDeleted = true.

IDX-03: The snippet field contains only client-safe, public fields. Internal notes, cost fields, payroll fields, and sensitive metadata are never stored in snippet.

IDX-04: Voice note entries contain only: title, projectId, visibility. Transcript content is not stored.

IDX-05: Invoice entries have visibility = CLIENT_VISIBLE (for client-addressable invoices) or OWNER_ONLY. Snippet contains only: invoiceNumber, status, total, dueAt.

## Search Result Visibility and Redaction Rules

SRCH-VIS-01: Search results for CLIENT include only: visibility = CLIENT_VISIBLE AND clientUserId = requestingUserId AND isDeleted = false.

SRCH-VIS-02: Search results for internal roles are filtered by SearchPermissionResolver output.

SRCH-VIS-03: Snippet field returned in search results is the pre-redacted snippet stored in SearchIndex.

SRCH-VIS-04: For OWNER, full entity retrieved by following the search result link. Search card shows only: title, snippet, entityType, status.

SRCH-VIS-05: Deleted and archived records do not appear in default search results.

SRCH-VIS-06: Search must never reveal the existence of a hidden record through any signal: no hidden count, no count discrepancy, no filter option for inaccessible types.

# Data Governance Foundation

## Governance Module Components

| Component | Location | Description |
| --- | --- | --- |
| GovernanceModule | apps/api/src/modules/governance | Root governance module |
| GovernanceService | apps/api/src/modules/governance | Service facade |
| SoftDeleteGovernanceService | apps/api/src/modules/governance/soft-delete | Soft-delete rules enforcement |
| ArchivePolicyService | apps/api/src/modules/governance/archive | Archive policy management |
| RetentionPolicyService | apps/api/src/modules/governance/retention | Retention policy management |
| ExportRequestService | apps/api/src/modules/governance/export | Export placeholder |

## Soft-Delete Governance Rules

GOV-SD-01: All entity types with a deletedAt column are governed by soft-delete rules. Hard delete is not permitted through the API in Sprint 11.

GOV-SD-02: Soft-deleted records are excluded from all list queries, report aggregates, and search results unless an explicit filter is applied by an authorized user.

GOV-SD-03: Only OWNER role may view soft-deleted records with explicit archive/deleted filters.

GOV-SD-04: A soft-delete action creates an audit event: governance.entity.soft_deleted with entityType, entityId, actorId, and timestamp.

GOV-SD-05: Recovery (un-delete) of soft-deleted records is a placeholder in Sprint 11.

## Archive Policy Table (10 columns)

| Column | Type | Description |
| --- | --- | --- |
| id | String | PK |
| tenantId | String | Tenant scope |
| entityType | String | Entity type this policy applies to |
| archiveAfterDays | Int | Archive entity after N days of inactivity (nullable) |
| archiveOnStatus | String | Archive when entity reaches this status (nullable) |
| isActive | Boolean | Whether this policy is enforced (default: true) |
| appliesTo | String | ALL / PER_PROJECT / PER_CLIENT |
| notes | String | Policy description |
| createdByUserId | String | FK User (Owner who created the policy) |
| createdAt | DateTime | Creation timestamp |

GOV-ARC-01: Archive policy execution (automated archiving) is deferred. Policy definition and management API exist in Sprint 11.

GOV-ARC-02: Manual archive of individual records by Owner is supported via POST /api/governance/entities/:id/archive.

GOV-ARC-03: Archived records excluded from default queries. CLIENT cannot see archived records under any filter.

## Retention Policy Table (9 columns)

| Column | Type | Description |
| --- | --- | --- |
| id | String | PK |
| tenantId | String | Tenant scope |
| entityType | String | Entity type this policy applies to |
| retainForDays | Int | Retain for N days after creation or last activity |
| purgeBehavior | String | SOFT_DELETE_ONLY / HARD_DELETE (hard delete deferred) |
| isActive | Boolean | Disabled by default — not enforced in Sprint 11 (default: false) |
| legalHoldEnabled | Boolean | If true, retention cannot expire (default: false) |
| notes | String | Policy description |
| createdByUserId | String | FK User |
| createdAt | DateTime | Creation timestamp |

GOV-RET-01: Retention policy enforcement is deferred. All policies created with isActive = false by default in Sprint 11.

GOV-RET-02: Legal hold flag prevents retention policy from applying to an entity.

GOV-RET-03: Hard delete (purgeBehavior = HARD_DELETE) is not executed in Sprint 11 regardless of policy configuration.

## Export Control Foundation (ExportRequest table — 11 columns)

| Column | Type | Description |
| --- | --- | --- |
| id | String | PK |
| tenantId | String | Tenant scope |
| requestedByUserId | String | FK User (Owner who requested the export) |
| entityType | String | Entity type to export |
| format | ExportFormat | CSV / JSON / PDF (all placeholder) |
| status | ExportStatus | PENDING / PROCESSING / COMPLETED / FAILED / EXPIRED (default: PENDING) |
| filters | JSON | Applied filters (date range, status, etc.) — nullable |
| fileUrl | String | Reserved for future export file delivery — nullable |
| expiresAt | DateTime | Reserved for future export link expiry — nullable |
| notes | String | Export purpose notes — nullable |
| createdAt | DateTime | Creation timestamp |

GOV-EXP-01: Export access is Owner-only in Sprint 11. All other roles receive HTTP 403.

GOV-EXP-02: Export execution is a placeholder. Endpoint creates ExportRequest with status = PENDING and returns placeholder message.

GOV-EXP-03: Finance data export is only available to OWNER role.

GOV-EXP-04: All export request creation events are audit logged: governance.export.requested.

## Client-Safe Data Exclusion Rules

CSR-01: Client search results never include records with visibility = OWNER_ONLY or visibility = PUBLIC_INTERNAL.

CSR-02: Client search snippets never include: internal notes content, payment reference numbers, confirmedByUser identifiers, agency cost figures, margin percentages, or payroll data.

CSR-03: Client search result cards for invoices show: invoiceNumber, status, total, balanceDue, dueAt only.

CSR-04: Client search does not surface DRAFT invoices or VOID invoices.

CSR-05: Client search does not surface internal chat messages from workspace channels.

CSR-06: Client search does not surface voice note content or transcripts.

CSR-07: Client search pagination totals are always derived from the client-scoped result set.

CSR-08: ClientSearchService applies compound query scope: tenantId + clientUserId + visibility = CLIENT_VISIBLE.

# Section 2: Workflow Specifications (23 Workflows)

## Workflow 1 — Owner Reporting Dashboard Load

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/dashboard |
| Pre-condition | OWNER role, report.read permission |

1. JwtAuthGuard validates token; TenantContextGuard sets tenantId.

2. PermissionGuard checks report.read — if denied, HTTP 403.

3. ReportingService.getDashboardSummary(tenantId) executes parallel aggregates: projects (active/completed/overdue), tasks (open/completed/overdue), content by status, pending approvals, file count and storage, chat message count, voice note count, invoice summary placeholder, recent activity.

4. All aggregates are tenant-scoped; deletedAt IS NULL filter applied by default.

5. Dashboard renders summary cards per entity type with drill-down links.

6. Audit event: report.dashboard.viewed

Security: Owner-only. All other roles return HTTP 403. No finance line-item data, no payroll, no cost data exposed.

## Workflow 2 — Project Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/projects |
| Pre-condition | OWNER role, report.read permission |

1. ProjectReportService.getReport(tenantId, filters) with optional filters: status, clientId, dateRange, overdue.

2. Returns: total project count by status, overdue project list, average project duration, project count by client, recent project activity.

3. Soft-deleted projects excluded by default; Owner may toggle include-archived filter.

4. Audit event: report.projects.viewed

## Workflow 3 — Task Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/tasks |
| Pre-condition | OWNER role, report.read permission |

1. TaskReportService.getReport(tenantId, filters) with optional filters: status, projectId, assigneeId, dateRange, overdue.

2. Returns: total task count by status, overdue task list, task count by project, task count by assignee, average completion time.

3. Soft-deleted tasks excluded.

4. Audit event: report.tasks.viewed

## Workflow 4 — Content Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/content |
| Pre-condition | OWNER role, report.read permission |

1. ContentReportService.getReport(tenantId, filters) returns: posts by status, type, author, date range.

2. Internal note content is not surfaced — counts only.

3. Soft-deleted content excluded.

4. Audit event: report.content.viewed

## Workflow 5 — File Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/files |
| Pre-condition | OWNER role, report.read permission |

1. FileReportService.getReport(tenantId, filters) returns: total file count, storage estimate, files by project, files by type, files by date.

2. Soft-deleted files excluded.

3. Audit event: report.files.viewed

## Workflow 6 — Approval Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/approvals |
| Pre-condition | OWNER role, report.read permission |

1. ApprovalReportService.getReport returns: pending, approved, rejected, overdue counts; approvals by project, by type; average resolution time.

2. Soft-deleted approvals excluded.

3. Audit event: report.approvals.viewed

## Workflow 7 — Chat Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/chat |
| Pre-condition | OWNER role, report.read permission |

1. ChatReportService.getReport returns: message count by channel (last 7/30/90 days), active channel count, message volume trend.

2. Message content not exposed — counts and channel names only.

3. Audit event: report.chat.viewed

## Workflow 8 — Voice Note Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/voice |
| Pre-condition | OWNER role, report.read permission |

1. VoiceReportService.getReport returns: total voice note count, total estimated duration, notes by project, by author, by date.

2. Transcript content never surfaced in report view.

3. Audit event: report.voice.viewed

## Workflow 9 — Finance Reporting Placeholder

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/finance |
| Pre-condition | OWNER role, report.read AND finance.read permissions |

1. FinanceReportPlaceholder.getSummary(tenantId) returns: invoice count by status, total revenue, total outstanding, overdue count.

2. No line-item detail, no cost breakdown, no profitability — placeholder aggregates only.

3. UI shows placeholder message: "Detailed finance analytics available in Sprint 12."

4. Audit event: report.finance.placeholder.viewed

Security: Requires BOTH report.read AND finance.read. Absence of either returns HTTP 403.

## Workflow 10 — Audit Reporting

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner navigates to /reports/audit |
| Pre-condition | OWNER role, report.read permission |

1. AuditReportService.getReport returns: filterable audit events by entity type, action, actor, date range, IP.

2. Sensitive payload fields (token hashes, raw passwords, full clientNotes) stripped from response.

3. Pagination: 50 events per page.

4. Audit event: report.audit.viewed

Security: Owner-only. Audit data never exposed to MANAGER, EMPLOYEE, CONTRACTOR, or CLIENT.

## Workflow 11 — Global Search Query

| Field | Value |
| --- | --- |
| Actor | Any authenticated user |
| Trigger | User submits a search query from the global search bar |
| Pre-condition | User is authenticated, search.query permission |

1. SearchService.query(tenantId, userId, role, query, filters) called.

2. SearchPermissionResolver resolves: allowed entity types, visibility scope, project/channel/client scope for requesting user.

3. SearchIndex table queried: tenantId-scoped, entityType-filtered, visibility-filtered, isDeleted=false, isArchived=false, title or snippet matches query.

4. Results ranked: exact title match first, then snippet match.

5. SnippetRedactor confirms snippet contains no unauthorized fields.

6. Results paginated (20 per page). Total count from permission-scoped result set only.

7. Response: result cards (entityType, title, snippet, status, entityId, projectId if applicable).

8. Audit event: search.query.executed (query hashed, entityTypes, resultCount)

Security: No result from outside the permission-resolved scope is included.

## Workflow 12 — Permission-Aware Search Result

| Field | Value |
| --- | --- |
| Actor | Internal user (non-Owner) |
| Trigger | Non-Owner internal user submits a search query |
| Pre-condition | Authenticated with internal non-Owner role |

1. SearchPermissionResolver resolves for the role: projects (assigned only), tasks (assigned only), content (published only), files (project-assigned only), approvals (assigned), chat (permitted channels), voice (assigned project), invoices (excluded), internal notes (excluded), audit events (excluded).

2. SearchIndex query restricted to resolved scope.

3. Any entity not in resolved scope excluded from results and all counts.

4. Audit event: search.query.executed

## Workflow 13 — Client-Safe Search

| Field | Value |
| --- | --- |
| Actor | Client |
| Trigger | Client submits a search query from client portal search bar |
| Pre-condition | CLIENT role, client.search permission |

1. ClientSearchService.query(tenantId, clientUserId, query, filters) called.

2. Query scope: tenantId + clientUserId + visibility = CLIENT_VISIBLE + isDeleted = false + isArchived = false.

3. Allowed entity types: INVOICE (own), APPROVAL (own), FILE (client-visible), CONTENT_POST (published, client-visible).

4. Excluded: CHAT_MESSAGE (internal), VOICE_NOTE, internal notes, AUDIT, OWNER_ONLY records.

5. Client-safe result cards: no internal notes, no cost fields, no payment references, no internal user IDs.

6. Pagination total from client-scoped result set only.

7. Audit event: search.client.query.executed

Security: ClientScopeGuard enforces clientUserId matching. HTTP 404 if client attempts another client records.

## Workflow 14 — Search Snippet Redaction

| Field | Value |
| --- | --- |
| Actor | System (SnippetRedactor) |
| Trigger | Any search query producing results |
| Pre-condition | SearchService has retrieved raw result set |

1. For each result, SnippetRedactor applies role-based check.

2. CLIENT: snippet must not contain internal note markers, cost fields, or payment reference patterns.

3. EMPLOYEE/CONTRACTOR/MANAGER: snippet must not contain internal note content or finance data.

4. ALL roles: snippet must not contain hashed tokens, raw credentials, or system-internal IDs.

5. Any snippet failing check replaced with safe fallback: "[Content not available]".

## Workflow 15 — Hidden Count Suppression

| Field | Value |
| --- | --- |
| Actor | System |
| Trigger | Any search or report query returning paginated results |
| Pre-condition | Query scope has been resolved |

1. Result count derived from permission-scoped result set after query execution.

2. The response total field reflects only records the requesting user is permitted to see.

3. No "X results hidden" indicator included in the response.

4. Facet counts reflect only permitted results per facet.

5. If zero results for a given entity type, the facet is omitted entirely (not shown as "0").

## Workflow 16 — Search Index Update

| Field | Value |
| --- | --- |
| Actor | System (SearchIndexService hooks) |
| Trigger | Entity create, update, status-change, soft-delete, archive |
| Pre-condition |  |

1. On entity create: SearchIndexService.upsert creates SearchIndex entry with title, snippet (safe fields only), entityType, visibility, tenantId, clientUserId (if applicable), projectId (if applicable).

2. On entity update: upsert updates existing entry. Title and snippet regenerated.

3. On entity soft-delete: markDeleted sets isDeleted = true.

4. On entity archive: markArchived sets isArchived = true.

5. On entity status change: updateStatus updates status and re-evaluates visibility.

6. Index updates synchronous for P0 entity types (projects, tasks, invoices). Background job for lower-priority types.

## Workflow 17 — Soft Delete Governance

| Field | Value |
| --- | --- |
| Actor | Owner or authorized user |
| Trigger | Any soft-delete action on a governed entity |
| Pre-condition | Entity exists, OWNER or authorized role |

1. Entity-specific service sets deletedAt = NOW().

2. SoftDeleteGovernanceService.onSoftDelete verifies entity is not under legal hold.

3. Updates SearchIndex.isDeleted = true.

4. Creates audit event: governance.entity.soft_deleted with entityType, entityId, actorId.

5. Entity excluded from all list queries, report aggregates, and search results.

6. Recovery placeholder: POST /api/governance/entities/:id/recover creates audit event but does not restore entity in Sprint 11.

## Workflow 18 — Archive Governance

| Field | Value |
| --- | --- |
| Actor | Owner (manual) |
| Trigger | Owner manually archives an entity |
| Pre-condition | OWNER role, entity not already archived or soft-deleted |

1. Owner calls POST /api/governance/entities/:id/archive.

2. ArchivePolicyService.archive sets entity archived flag, updates SearchIndex.isArchived = true.

3. Archived entity excluded from default list and search results.

4. Owner may retrieve archived records with explicit include-archived filter.

5. Audit event: governance.entity.archived

## Workflow 19 — Retention Policy Foundation

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner creates or views a retention policy |
| Pre-condition | OWNER role, governance.manage permission |

1. Owner creates RetentionPolicy via POST /api/governance/retention-policies: entityType, retainForDays, purgeBehavior.

2. Policy saved with isActive = false (enforcement deferred).

3. Policy management UI shows existing policies and their active/inactive state.

4. No automated enforcement in Sprint 11.

5. Audit event: governance.retention_policy.created

## Workflow 20 — Export Control Placeholder

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | Owner clicks Export on any report view |
| Pre-condition | OWNER role, export.request permission |

1. Owner selects entity type, format, and optional filters.

2. ExportRequestService.create creates ExportRequest with status = PENDING.

3. Returns placeholder: Export queued. Export file delivery is not yet available.

4. No file generated. No download link provided.

5. Audit event: governance.export.requested with entityType, format, filters.

Security: Only OWNER role can create export requests. All other roles receive HTTP 403.

## Workflow 21 — Unauthorized Report Access

| Field | Value |
| --- | --- |
| Actor | MANAGER, EMPLOYEE, CONTRACTOR, or CLIENT |
| Trigger | Unauthorized request to /api/reports/* |
| Pre-condition |  |

1. PermissionGuard checks report.read — denied for all non-Owner roles. Returns HTTP 403.

2. No partial report data returned. No aggregate counts leaked.

3. Frontend report navigation not rendered for non-Owner. Navigation guard redirects to /denied.

4. Audit event: report.access.denied with userId, role, requestedPath

## Workflow 22 — Unauthorized Search Access

| Field | Value |
| --- | --- |
| Actor | Unauthenticated user or user exceeding permission scope |
| Trigger | Search query with missing JWT or restricted entity access |
| Pre-condition |  |

1. Scenario A — Unauthenticated request: JwtAuthGuard rejects. HTTP 401.

2. Scenario B — Client attempting to search internal records: SearchPermissionResolver resolves CLIENT scope. Internal records excluded. Client receives only their own results.

3. Scenario C — Internal user attempting to search outside assignment: SearchPermissionResolver scopes to assigned records only.

4. Scenario D — Tenant boundary violation: TenantContextGuard rejects cross-tenant query. HTTP 403. Audit event: search.access.denied

## Workflow 23 — Governance Audit Logging

| Field | Value |
| --- | --- |
| Actor | System |
| Trigger | Any governance action |
| Pre-condition |  |

1. GovernanceService emits audit event via AuditModule (Sprint 2 foundation) for every governance action.

2. Each event includes: tenantId, userId, action (governance event type), entityType, entityId, metadata (JSON), ipAddress, userAgent, timestamp.

3. Governance audit events do not include sensitive payload content.

4. Governance audit events searchable in Owner audit report view (/reports/audit).

5. Governance audit events are immutable — cannot be soft-deleted or modified.

# Section 3: UI Specification · API Inventory · Database Changes

## 3.1 Owner Reporting Dashboard

Route: /reports/dashboard — internal workspace, OWNER only. Components: ReportsDashboardPage (permission check, redirects non-Owner to /denied), ProjectSummaryCard (active/completed/overdue counts), TaskSummaryCard (open/completed/overdue), ContentSummaryCard (posts by status), FilesSummaryCard (count + storage estimate), ApprovalSummaryCard (pending/approved/rejected/overdue), ChatSummaryCard (message count last 30 days), VoiceSummaryCard (voice note count), FinanceSummaryPlaceholder (invoice outstanding + overdue; badge: "Full analytics in Sprint 12"), RecentActivityFeed (last 10 audit events), ReportsNavSidebar (links to all report views; OWNER only).

## 3.2 Report Views (9 Individual Report Pages)

| View | Route | Key Components |
| --- | --- | --- |
| Project Report | /reports/projects | ProjectReportTable, StatusFilter, ClientFilter, DateRangeFilter, OverdueToggle |
| Task Report | /reports/tasks | TaskReportTable, StatusFilter, ProjectFilter, AssigneeFilter, DateRangeFilter |
| Content Report | /reports/content | ContentReportTable, StatusFilter, TypeFilter, AuthorFilter, DateRangeFilter |
| File Report | /reports/files | FileReportTable, ProjectFilter, TypeFilter, DateRangeFilter, StorageUsageBar |
| Approval Report | /reports/approvals | ApprovalReportTable, StatusFilter, TypeFilter, ProjectFilter, DateRangeFilter |
| Chat Report | /reports/chat | ChatVolumeChart, ChannelFilter, DateRangeFilter |
| Voice Report | /reports/voice | VoiceReportTable, ProjectFilter, AuthorFilter, DateRangeFilter |
| Finance Report (Placeholder) | /reports/finance | FinancePlaceholderCard, InvoiceStatusSummary, PlaceholderMessage |
| Audit Report | /reports/audit | AuditEventTable, EntityTypeFilter, ActionFilter, ActorFilter, DateRangeFilter, IPFilter |

All report pages include: ExportPlaceholderButton (triggers export placeholder workflow, Owner-only), IncludeArchivedToggle (Owner-only), ReportsPagination (50 per page default).

## 3.3 Global Search Bar

Component: GlobalSearchBar — rendered in workspace header on all authenticated pages. Appears for all authenticated roles; client portal shows simplified bar limited to client-visible entities. Input: debounced 300ms, minimum 2 characters. Keyboard shortcut: Cmd/Ctrl+K. Route: /search?q={query}&type={entityType}&status={status}&page={n}.

Components: SearchResultsPage, SearchResultCard (entity-type-aware: icon, title, snippet, status badge, entity type label, link), SearchEntityFilter (only types the user can access), SearchStatusFilter, SearchDateFilter, SearchPagination (scoped total only), SearchEmptyState (no indication of hidden results), SearchAccessDenied.

Client Portal Search: Simplified bar in client portal header. Scope: CLIENT_VISIBLE entities only for requesting client. No entity type filter for invoice/internal content. Route: /client/search.

## 3.4 Governance Views

Route: /reports/governance (Owner-only). Components: GovernanceDashboardPage (overview of active archive policies, retention policies, export requests), ArchivePolicyListPage (/reports/governance/archive), RetentionPolicyListPage (/reports/governance/retention — all inactive in Sprint 11), ExportRequestListPage (/reports/governance/exports — placeholder status).

## 3.5 API Endpoint Inventory (Sprint 11 New Endpoints)

Reporting Endpoints — Owner-only, require report.read:

| Method | Path | Permission | Description |
| --- | --- | --- | --- |
| GET | /api/reports/dashboard | report.read | Owner reporting dashboard summary |
| GET | /api/reports/projects | report.read | Project report (filterable) |
| GET | /api/reports/tasks | report.read | Task report (filterable) |
| GET | /api/reports/content | report.read | Content report (filterable) |
| GET | /api/reports/files | report.read | File report (filterable) |
| GET | /api/reports/approvals | report.read | Approval report (filterable) |
| GET | /api/reports/chat | report.read | Chat volume report |
| GET | /api/reports/voice | report.read | Voice note report |
| GET | /api/reports/finance | report.read + finance.read | Finance reporting placeholder |
| GET | /api/reports/audit | report.read | Audit event report (filterable) |
| GET | /api/reports/activity | report.read | Activity feed report |

Search Endpoints:

| Method | Path | Permission | Description |
| --- | --- | --- | --- |
| GET | /api/search | search.query | Global permission-aware search |
| GET | /api/search/client | client.search | Client-safe search (client portal) |
| GET | /api/search/suggestions | search.query | Typeahead suggestions (title prefix only) |

Governance Endpoints — Owner-only, require governance.manage:

| Method | Path | Permission | Description |
| --- | --- | --- | --- |
| GET | /api/governance/archive-policies | governance.manage | List archive policies |
| POST | /api/governance/archive-policies | governance.manage | Create archive policy |
| GET | /api/governance/archive-policies/:id | governance.manage | Get archive policy detail |
| PATCH | /api/governance/archive-policies/:id | governance.manage | Update archive policy |
| GET | /api/governance/retention-policies | governance.manage | List retention policies |
| POST | /api/governance/retention-policies | governance.manage | Create retention policy (isActive=false) |
| GET | /api/governance/retention-policies/:id | governance.manage | Get retention policy detail |
| PATCH | /api/governance/retention-policies/:id | governance.manage | Update retention policy |
| POST | /api/governance/exports | export.request | Create export request (placeholder) |
| GET | /api/governance/exports | export.request | List export requests |
| GET | /api/governance/exports/:id | export.request | Get export request status |
| POST | /api/governance/entities/:id/archive | governance.manage | Manually archive an entity |
| POST | /api/governance/entities/:id/recover | governance.manage | Placeholder soft-delete recovery |

Cumulative API total through Sprint 11: approximately 315 endpoints.

## 3.6 Frontend Route Inventory

Internal Routes — OWNER only:

| Route | Component | Permission |
| --- | --- | --- |
| /reports | redirect to /reports/dashboard | report.read |
| /reports/dashboard | ReportsDashboardPage | report.read |
| /reports/projects | ProjectReportPage | report.read |
| /reports/tasks | TaskReportPage | report.read |
| /reports/content | ContentReportPage | report.read |
| /reports/files | FileReportPage | report.read |
| /reports/approvals | ApprovalReportPage | report.read |
| /reports/chat | ChatReportPage | report.read |
| /reports/voice | VoiceReportPage | report.read |
| /reports/finance | FinanceReportPlaceholderPage | report.read + finance.read |
| /reports/audit | AuditReportPage | report.read |
| /reports/activity | ActivityReportPage | report.read |
| /reports/governance | GovernanceDashboardPage | governance.manage |
| /reports/governance/archive | ArchivePolicyListPage | governance.manage |
| /reports/governance/retention | RetentionPolicyListPage | governance.manage |
| /reports/governance/exports | ExportRequestListPage | export.request |

| Route | Component | Permission |
| --- | --- | --- |
| /search | SearchResultsPage (all authenticated) | search.query |
| /client/search | ClientSearchResultsPage (CLIENT only) | client.search |

## 3.7 Database Change List (Sprint 11)

New Tables:

| Table | Columns | Description |
| --- | --- | --- |
| SearchIndex | 14 columns | Centralized search index for all entity types |
| ArchivePolicy | 10 columns | Archive policy definitions (inactive in Sprint 11) |
| RetentionPolicy | 9 columns | Retention policy definitions (all inactive in Sprint 11) |
| ExportRequest | 11 columns | Export request placeholder records |

New Enums: SearchEntityType (PROJECT, TASK, CONTENT_POST, FILE, APPROVAL, CHAT_MESSAGE, VOICE_NOTE, INVOICE, PAYMENT), SearchVisibility (PUBLIC_INTERNAL, CLIENT_VISIBLE, OWNER_ONLY), ExportFormat (CSV, JSON, PDF), ExportStatus (PENDING, PROCESSING, COMPLETED, FAILED, EXPIRED).

New Indexes:

| Table | Index Columns | Type |
| --- | --- | --- |
| SearchIndex | (tenantId, entityType) | B-tree |
| SearchIndex | (tenantId, entityId) | Unique |
| SearchIndex | (tenantId, clientUserId) | B-tree |
| SearchIndex | (tenantId, visibility) | B-tree |
| SearchIndex | (tenantId, isDeleted) | B-tree |
| SearchIndex | (tenantId, projectId) | B-tree |
| ArchivePolicy | (tenantId, entityType) | B-tree |
| ArchivePolicy | (tenantId, isActive) | B-tree |
| RetentionPolicy | (tenantId, entityType) | B-tree |
| ExportRequest | (tenantId, requestedByUserId) | B-tree |
| ExportRequest | (tenantId, status) | B-tree |

Total new indexes: 11. No modifications to existing tables. Sprint 11 adds new tables only.

## 3.8 RLS Policy List

| Policy | Table | Rule | Role |
| --- | --- | --- | --- |
| search_index_tenant | SearchIndex | tenant_id = current_tenant_id() | ALL |
| search_index_owner_full | SearchIndex | membership.role = OWNER | SELECT, INSERT, UPDATE |
| search_index_internal_roles | SearchIndex | visibility IN (PUBLIC_INTERNAL) AND assignment-scoped | SELECT (MANAGER, EMPLOYEE, CONTRACTOR) |
| search_index_client_read | SearchIndex | client_user_id = current_user_id() AND visibility = CLIENT_VISIBLE | SELECT (CLIENT only) |
| search_index_deleted_filter | SearchIndex | is_deleted = false | SELECT (default; Owner override with explicit filter) |
| archive_policy_tenant | ArchivePolicy | tenant_id = current_tenant_id() | ALL |
| archive_policy_owner | ArchivePolicy | membership.role = OWNER | SELECT, INSERT, UPDATE |
| retention_policy_tenant | RetentionPolicy | tenant_id = current_tenant_id() | ALL |
| retention_policy_owner | RetentionPolicy | membership.role = OWNER | SELECT, INSERT, UPDATE |
| export_request_tenant | ExportRequest | tenant_id = current_tenant_id() | ALL |
| export_request_owner | ExportRequest | membership.role = OWNER | SELECT, INSERT |
| export_request_owner_read | ExportRequest | requested_by_user_id = current_user_id() | SELECT |

Total Sprint 11 RLS policies: 12.

## 3.9 Finance Navigation Additions

"Reports" menu item (Owner-only) added to workspace navigation, linking to /reports/dashboard. Search icon in global header for all roles, linking to /search (role-scoped). Client portal: search icon links to /client/search (client-scoped).

## 3.10 Audit Event List (Sprint 11 — 24 New Events)

| Event | Trigger | Actor | Metadata |
| --- | --- | --- | --- |
| report.dashboard.viewed | Owner loads report dashboard | Owner | — |
| report.projects.viewed | Owner views project report | Owner | filters applied |
| report.tasks.viewed | Owner views task report | Owner | filters applied |
| report.content.viewed | Owner views content report | Owner | filters applied |
| report.files.viewed | Owner views file report | Owner | filters applied |
| report.approvals.viewed | Owner views approval report | Owner | filters applied |
| report.chat.viewed | Owner views chat report | Owner | filters applied |
| report.voice.viewed | Owner views voice report | Owner | filters applied |
| report.finance.placeholder.viewed | Owner views finance placeholder | Owner | — |
| report.audit.viewed | Owner views audit report | Owner | filters applied |
| report.activity.viewed | Owner views activity report | Owner | — |
| report.access.denied | Unauthorized access to report route | Any | userId, role, requestedPath |
| search.query.executed | Any user submits a search query | Any | query (hashed), entityTypes, resultCount |
| search.client.query.executed | Client submits a search query | Client | clientUserId, resultCount |
| search.access.denied | Unauthorized search access | Any | userId, role, attemptedScope |
| search.index.updated | Search index entry updated | System | entityType, entityId, operation |
| governance.entity.soft_deleted | Entity soft-deleted | Owner/authorized | entityType, entityId |
| governance.entity.archived | Entity manually archived | Owner | entityType, entityId |
| governance.entity.recover_placeholder | Soft-delete recovery attempted | Owner | entityType, entityId |
| governance.archive_policy.created | Archive policy created | Owner | entityType, policyId |
| governance.archive_policy.updated | Archive policy updated | Owner | policyId, changedFields |
| governance.retention_policy.created | Retention policy created | Owner | entityType, policyId |
| governance.retention_policy.updated | Retention policy updated | Owner | policyId, changedFields |
| governance.export.requested | Export request created | Owner | entityType, format, requestId |

Total new Sprint 11 audit events: 24.

# Section 4: QA Test Matrix · Security Tests · Negative Visibility · Client-Safe Search · Data Governance · Accessibility

## 4.1 QA Integration Test Matrix (50 Tests)

| ID | Test | Category | Priority |
| --- | --- | --- | --- |
| IT-S11-01 | Owner reporting dashboard loads with correct aggregate counts | Dashboard | P0 |
| IT-S11-02 | Project report returns correct count by status | Reporting | P0 |
| IT-S11-03 | Task report returns correct count by project and assignee | Reporting | P0 |
| IT-S11-04 | Content report returns correct count by status and type | Reporting | P0 |
| IT-S11-05 | File report returns correct count and storage estimate | Reporting | P0 |
| IT-S11-06 | Approval report returns correct pending/approved/rejected counts | Reporting | P0 |
| IT-S11-07 | Chat report returns message count by channel and date range | Reporting | P0 |
| IT-S11-08 | Voice report returns note count and duration by project | Reporting | P0 |
| IT-S11-09 | Finance report placeholder returns invoice counts and revenue total | Reporting | P0 |
| IT-S11-10 | Audit report returns filterable audit events | Reporting | P0 |
| IT-S11-11 | Activity report returns recent activity stream | Reporting | P1 |
| IT-S11-12 | Search returns correct results for query matching project title | Search | P0 |
| IT-S11-13 | Search returns correct results for query matching task title | Search | P0 |
| IT-S11-14 | Search returns correct results for query matching content post title | Search | P0 |
| IT-S11-15 | Search returns correct results for query matching file name | Search | P0 |
| IT-S11-16 | Search results do not include soft-deleted entities | Search | P0 |
| IT-S11-17 | Search results do not include archived entities (default filter) | Search | P0 |
| IT-S11-18 | Search includes archived entities when Owner uses include-archived filter | Search | P1 |
| IT-S11-19 | Search pagination total reflects only permission-scoped result count | Search | P0 |
| IT-S11-20 | Client search returns only own CLIENT_VISIBLE entities | Search | P0 |
| IT-S11-21 | Client search does not include DRAFT or VOID invoices | Search | P0 |
| IT-S11-22 | Search index updated when entity is created | Index | P0 |
| IT-S11-23 | Search index updated when entity title is changed | Index | P0 |
| IT-S11-24 | Search index isDeleted = true when entity is soft-deleted | Index | P0 |
| IT-S11-25 | Search index isArchived = true when entity is archived | Index | P0 |
| IT-S11-26 | SearchIndex entry is unique per (tenantId, entityId) | Index | P0 |
| IT-S11-27 | Soft-deleted entity not returned in any report aggregate | Governance | P0 |
| IT-S11-28 | Soft-delete audit event created on entity soft-delete | Governance | P0 |
| IT-S11-29 | Manual archive sets isArchived = true and updates SearchIndex | Governance | P0 |
| IT-S11-30 | Archive audit event created on manual archive | Governance | P0 |
| IT-S11-31 | Retention policy created with isActive = false | Governance | P0 |
| IT-S11-32 | Retention policy enforcement does not execute in Sprint 11 | Governance | P0 |
| IT-S11-33 | Export request created with status = PENDING | Export | P0 |
| IT-S11-34 | Export placeholder returns correct placeholder message | Export | P0 |
| IT-S11-35 | Export audit event created on export request | Export | P0 |
| IT-S11-36 | Report aggregates exclude soft-deleted records | Reporting | P0 |
| IT-S11-37 | Report aggregates include archived records only when Owner uses filter | Reporting | P1 |
| IT-S11-38 | Finance report placeholder requires both report.read and finance.read | Reporting | P0 |
| IT-S11-39 | Audit report event sensitive fields (token hashes) stripped from response | Reporting | P0 |
| IT-S11-40 | Search snippet contains no internal note content | Search | P0 |
| IT-S11-41 | Search facet counts reflect only scoped result set | Search | P0 |
| IT-S11-42 | Owner search returns OWNER_ONLY entities (invoices, audit data) | Search | P0 |
| IT-S11-43 | Internal role search does not return OWNER_ONLY entities | Search | P0 |
| IT-S11-44 | Search typeahead suggestions limited to accessible entity titles | Search | P1 |
| IT-S11-45 | Report dashboard correctly shows zero-count cards for empty data | Dashboard | P1 |
| IT-S11-46 | Governance dashboard shows active archive policy count | Governance | P1 |
| IT-S11-47 | Export request list shows only requesting user exports | Export | P0 |
| IT-S11-48 | tenantId enforced on all reporting queries | Tenant | P0 |
| IT-S11-49 | tenantId enforced on all search queries | Tenant | P0 |
| IT-S11-50 | tenantId enforced on all governance queries | Tenant | P0 |

## 4.2 Security Test Matrix (16 Tests)

| ID | Test | Threat | Priority |
| --- | --- | --- | --- |
| SEC-S11-01 | MANAGER GET /api/reports/dashboard: HTTP 403 | Role escalation | P0 |
| SEC-S11-02 | EMPLOYEE GET /api/reports/projects: HTTP 403 | Role escalation | P0 |
| SEC-S11-03 | CONTRACTOR GET /api/reports/tasks: HTTP 403 | Role escalation | P0 |
| SEC-S11-04 | CLIENT GET /api/reports/dashboard: HTTP 403 | Internal data exposure | P0 |
| SEC-S11-05 | CLIENT GET /api/reports/finance: HTTP 403 | Finance data exposure | P0 |
| SEC-S11-06 | MANAGER GET /api/search returns only assigned records | Search scope | P0 |
| SEC-S11-07 | CLIENT GET /api/search returns HTTP 403; must use /api/search/client | Search isolation | P0 |
| SEC-S11-08 | JWT with tampered tenantId rejected on all report and search routes | Token manipulation | P0 |
| SEC-S11-09 | OWNER from tenant A cannot access tenant B reports | Cross-tenant leak | P0 |
| SEC-S11-10 | Export request by MANAGER: HTTP 403 | Privilege escalation | P0 |
| SEC-S11-11 | Finance export request by EMPLOYEE: HTTP 403 | Finance data exposure | P0 |
| SEC-S11-12 | Audit report sensitive fields (token hashes) not exposed to Owner UI | Audit safety | P0 |
| SEC-S11-13 | Search snippet for CLIENT contains no internal note markers | Client data safety | P0 |
| SEC-S11-14 | GovernanceModule archive action by EMPLOYEE: HTTP 403 | Privilege escalation | P0 |
| SEC-S11-15 | RetentionPolicy creation by CONTRACTOR: HTTP 403 | Privilege escalation | P0 |
| SEC-S11-16 | Search for internal chat messages by CLIENT returns zero results | Chat privacy | P0 |

## 4.3 Negative Visibility Test Matrix (32 Tests)

| ID | Test | Expected Result |
| --- | --- | --- |
| NVT-S11-01 | MANAGER navigates to /reports: redirected to /denied | 403 / redirect |
| NVT-S11-02 | EMPLOYEE navigates to /reports: redirected to /denied | 403 / redirect |
| NVT-S11-03 | CONTRACTOR navigates to /reports: redirected to /denied | 403 / redirect |
| NVT-S11-04 | CLIENT accesses /api/reports/dashboard: 403 | 403 |
| NVT-S11-05 | CLIENT accesses /api/reports/finance: 403 | 403 |
| NVT-S11-06 | CLIENT accesses /api/reports/audit: 403 | 403 |
| NVT-S11-07 | MANAGER search does not return invoices | No invoice results |
| NVT-S11-08 | EMPLOYEE search does not return voice note transcripts | No transcript content |
| NVT-S11-09 | CONTRACTOR search does not return internal notes | No internal notes |
| NVT-S11-10 | CLIENT search does not return internal chat messages | No internal chat |
| NVT-S11-11 | CLIENT search does not return OWNER_ONLY records | No restricted records |
| NVT-S11-12 | CLIENT search snippet contains no cost or margin data | Safe snippet |
| NVT-S11-13 | CLIENT search snippet contains no internal note content | Safe snippet |
| NVT-S11-14 | CLIENT search pagination total reflects only client-scoped records | Scoped count |
| NVT-S11-15 | CLIENT search facets show only accessible entity types | Scoped facets |
| NVT-S11-16 | MANAGER report aggregate does not include finance totals | No finance data |
| NVT-S11-17 | EMPLOYEE report aggregate not accessible | 403 |
| NVT-S11-18 | CLIENT report aggregate not accessible | 403 |
| NVT-S11-19 | Soft-deleted project not counted in project report aggregate | Excluded |
| NVT-S11-20 | Soft-deleted task not returned in task report | Excluded |
| NVT-S11-21 | Soft-deleted invoice not counted in finance placeholder aggregate | Excluded |
| NVT-S11-22 | Archived project not returned in default project report | Excluded by default |
| NVT-S11-23 | Search for soft-deleted entity returns no results | Not found |
| NVT-S11-24 | Search for archived entity returns no results (default filter) | Not found |
| NVT-S11-25 | Finance report placeholder shows no cost breakdown | No cost data |
| NVT-S11-26 | Finance report requires finance.read in addition to report.read | 403 without finance.read |
| NVT-S11-27 | Payroll data not present in any report or search result | Never exposed |
| NVT-S11-28 | Margin and profitability not present in any non-Owner view | Never exposed |
| NVT-S11-29 | Internal notes count not revealed in content report response body | No note content |
| NVT-S11-30 | Voice transcript not indexed in SearchIndex snippet field | Not in snippet |
| NVT-S11-31 | Report access.denied audit event created for every blocked attempt | Audit confirms |
| NVT-S11-32 | Cross-tenant Owner cannot access another tenant search index | Tenant isolated |

## 4.4 Client-Safe Search Test Matrix (20 Tests)

| ID | Test | Expected |
| --- | --- | --- |
| CSST-S11-01 | Client can search own SENT invoices by invoiceNumber | Pass |
| CSST-S11-02 | Client can search own OVERDUE invoices | Pass |
| CSST-S11-03 | Client cannot search DRAFT invoices | Pass (excluded) |
| CSST-S11-04 | Client cannot search VOID invoices | Pass (excluded) |
| CSST-S11-05 | Client can search client-visible content posts | Pass |
| CSST-S11-06 | Client cannot search internal content posts (draft/internal) | Pass (excluded) |
| CSST-S11-07 | Client can search client-visible project files | Pass |
| CSST-S11-08 | Client cannot search internal project files | Pass (excluded) |
| CSST-S11-09 | Client can search own approvals | Pass |
| CSST-S11-10 | Client cannot search another client invoices by ID | 404 |
| CSST-S11-11 | Client search snippet does not include internal notes | Pass |
| CSST-S11-12 | Client search snippet does not include payment reference numbers | Pass |
| CSST-S11-13 | Client search snippet does not include confirmedByUser | Pass |
| CSST-S11-14 | Client search snippet does not include agency cost figures | Pass |
| CSST-S11-15 | Client search result for invoice shows: invoiceNumber, status, total, dueAt | Pass |
| CSST-S11-16 | Client search pagination total = client-scoped result count only | Pass |
| CSST-S11-17 | Client search with no results returns empty result (not 404) | Pass |
| CSST-S11-18 | Client search does not expose existence of non-client entities | Pass |
| CSST-S11-19 | Client search for voice note returns no results | Pass (excluded) |
| CSST-S11-20 | Client search typeahead shows only accessible entity titles | Pass |

## 4.5 Data Governance Test Matrix (20 Tests)

| ID | Test | Expected |
| --- | --- | --- |
| DGT-S11-01 | ArchivePolicy can be created with isActive = false | Pass |
| DGT-S11-02 | RetentionPolicy created with isActive = false by default | Pass |
| DGT-S11-03 | Retention policy enforcement does not run in Sprint 11 | No enforcement |
| DGT-S11-04 | Hard delete not executed regardless of purgeBehavior setting | No hard delete |
| DGT-S11-05 | ExportRequest created with status = PENDING | Pass |
| DGT-S11-06 | Export response is placeholder message, no file generated | Placeholder |
| DGT-S11-07 | Soft-delete sets entity deletedAt and SearchIndex.isDeleted | Both updated |
| DGT-S11-08 | Soft-delete audit event contains entityType and entityId | Audit confirms |
| DGT-S11-09 | Archive sets entity archived flag and SearchIndex.isArchived | Both updated |
| DGT-S11-10 | Archive audit event created | Audit confirms |
| DGT-S11-11 | Recovery endpoint returns placeholder response | Placeholder |
| DGT-S11-12 | Legal hold prevents retention policy from applying (if set) | Policy ignored |
| DGT-S11-13 | Export request scoped to requesting Owner only | Own records |
| DGT-S11-14 | ExportRequest for finance entity blocked for non-Owner | 403 |
| DGT-S11-15 | ArchivePolicy CRUD blocked for non-Owner | 403 |
| DGT-S11-16 | RetentionPolicy CRUD blocked for non-Owner | 403 |
| DGT-S11-17 | Governance module tenantId enforced on all operations | Tenant isolated |
| DGT-S11-18 | Governance audit events visible in Owner audit report | Pass |
| DGT-S11-19 | Export request audit event contains format and entityType | Audit confirms |
| DGT-S11-20 | Governance dashboard shows correct policy and export request counts | Pass |

## 4.6 Accessibility Test Matrix (10 Tests)

| ID | Test | Standard |
| --- | --- | --- |
| ACC-S11-01 | Reports dashboard keyboard navigable without mouse | WCAG 2.1 AA |
| ACC-S11-02 | Report filter controls have proper label associations | WCAG 1.3.1 |
| ACC-S11-03 | Search bar has accessible label ("Search MAOS") | WCAG 1.3.1 |
| ACC-S11-04 | Search results list is keyboard navigable | WCAG 2.1 AA |
| ACC-S11-05 | Search result cards announce entity type to screen reader | WCAG 1.3.1 |
| ACC-S11-06 | Empty search state has clear accessible message | WCAG 2.4.6 |
| ACC-S11-07 | Report tables have accessible column headers | WCAG 1.3.1 |
| ACC-S11-08 | Export placeholder button announces "not yet available" to screen reader | WCAG 4.1.2 |
| ACC-S11-09 | Reports access denied page has clear heading and description | WCAG 2.4.6 |
| ACC-S11-10 | Search filters are screen-reader accessible with aria roles | WCAG 4.1.2 |

Total Sprint 11 tests: 50 (QA) + 16 (Security) + 32 (Negative Visibility) + 20 (Client-Safe Search) + 20 (Data Governance) + 10 (Accessibility) = 148 tests.

# Section 5: Acceptance Criteria · Risk Register · Deferred Scope · Seed Data · Approval Checklist

## 5.1 Reporting Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| RPT-S11-01 | Owner reporting dashboard loads with aggregates for all entity types | Dashboard renders all 8+ summary cards correctly |
| RPT-S11-02 | Project report returns tenant-scoped results with status breakdown | Report verified |
| RPT-S11-03 | Task report returns results filterable by project, assignee, status | Report verified |
| RPT-S11-04 | Content report returns counts by status and type | Report verified |
| RPT-S11-05 | File report returns count and storage estimate | Report verified |
| RPT-S11-06 | Approval report returns counts by status | Report verified |
| RPT-S11-07 | Chat report returns message volume by date | Report verified |
| RPT-S11-08 | Voice report returns note count and duration by project | Report verified |
| RPT-S11-09 | Finance report placeholder shows invoice summary with placeholder message | Placeholder confirmed |
| RPT-S11-10 | Audit report shows filterable audit events with safe payloads | Sensitive fields stripped |
| RPT-S11-11 | All report views inaccessible to non-Owner roles | HTTP 403 confirmed |
| RPT-S11-12 | Soft-deleted records excluded from all report aggregates | Exclusion confirmed |
| RPT-S11-13 | Export placeholder button triggers ExportRequest creation and placeholder response | Placeholder confirmed |

## 5.2 Search Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| SRCH-S11-01 | Global search returns results across projects, tasks, content, files, approvals | Results verified |
| SRCH-S11-02 | Search results are tenant-scoped | Cross-tenant isolation confirmed |
| SRCH-S11-03 | Search results exclude soft-deleted entities | Exclusion confirmed |
| SRCH-S11-04 | Search permission resolver applies correct scope per role | Permission matrix verified |
| SRCH-S11-05 | Search pagination total reflects only scoped result count | Count verified |
| SRCH-S11-06 | Search snippet contains no unauthorized field content | Snippet audit passed |
| SRCH-S11-07 | Client search limited to CLIENT_VISIBLE entities for requesting clientUserId | Scope confirmed |
| SRCH-S11-08 | Client search excludes DRAFT and VOID invoices | Exclusion confirmed |
| SRCH-S11-09 | Client search snippet excludes internal notes, cost fields, payment references | Field audit passed |
| SRCH-S11-10 | Search index updated on entity create/update/delete/archive | Index update confirmed |
| SRCH-S11-11 | SearchIndex unique constraint enforced per (tenantId, entityId) | Constraint confirmed |
| SRCH-S11-12 | Voice note transcript content not in SearchIndex snippet | Not indexed |

## 5.3 Data Governance Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| DG-S11-01 | ArchivePolicy table exists with all required columns | Schema validated |
| DG-S11-02 | RetentionPolicy table exists with all required columns | Schema validated |
| DG-S11-03 | ExportRequest table exists with all required columns | Schema validated |
| DG-S11-04 | SearchIndex table exists with all required columns | Schema validated |
| DG-S11-05 | All 4 new enums defined correctly | SearchEntityType, SearchVisibility, ExportFormat, ExportStatus |
| DG-S11-06 | All 11 new indexes created | Index list verified |
| DG-S11-07 | 12 RLS policies applied to new tables | RLS verified |
| DG-S11-08 | Soft-delete governance: entity deletedAt + SearchIndex.isDeleted updated atomically | Atomic update confirmed |
| DG-S11-09 | Archive governance: entity archived + SearchIndex.isArchived updated | Update confirmed |
| DG-S11-10 | RetentionPolicy isActive = false by default (no enforcement in Sprint 11) | Default confirmed |
| DG-S11-11 | Export placeholder returns correct message, no file generated | Placeholder confirmed |
| DG-S11-12 | All 12 RLS policies applied to governance tables | RLS verified |
| DG-S11-13 | All 24 new audit events defined and logging correctly | Audit log confirmed |

## 5.4 UI Acceptance Criteria

| ID | Criterion | Pass Condition |
| --- | --- | --- |
| UI-S11-01 | Reports dashboard renders all summary cards correctly | Visual test passed |
| UI-S11-02 | Reports navigation visible to OWNER only in workspace nav | Nav test passed |
| UI-S11-03 | Global search bar renders on all authenticated pages | Search bar confirmed |
| UI-S11-04 | Search results page renders entity-type-aware result cards | Visual test passed |
| UI-S11-05 | Client portal search bar renders in client header | Client search confirmed |
| UI-S11-06 | Export placeholder button renders on report pages with Owner role | Button confirmed |
| UI-S11-07 | Reports access denied page renders correctly for non-Owner | Denied page confirmed |
| UI-S11-08 | Governance dashboard renders active policy counts | Governance UI confirmed |

## 5.5 Risk Register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R11-01 | Internal-only entity appearing in client search via misconfigured visibility field | Low | Critical | SearchVisibility enum enforced at query level; RLS policy search_index_client_read; CSST-S11-10 |
| R11-02 | Search snippet containing internal note content indexed by accident | Medium | High | Snippet generation uses explicit allow-list of safe fields only; IT-S11-40 validates; voice transcript excluded |
| R11-03 | Cross-tenant search result leakage via missing tenantId filter | Low | Critical | TenantContextGuard applied to all search routes; IT-S11-49 and SEC-S11-09 validate |
| R11-04 | Report aggregate count leaking existence of soft-deleted records | Low | Medium | All aggregate queries enforce deletedAt IS NULL by default; IT-S11-36 validates |
| R11-05 | Finance report placeholder exposing finance.read-only data to non-Owner via shared service cache | Low | High | Finance placeholder is a separate service method requiring BOTH report.read AND finance.read; IT-S11-38 |
| R11-06 | SearchIndex growing unbounded without cleanup on entity hard-delete | Low | Medium | Soft-delete hook updates isDeleted flag; hard delete not permitted in Sprint 11; cleanup job planned Sprint 12 |
| R11-07 | Export request created for restricted data type by indirect role escalation | Low | High | ExportRequest service validates entityType against requesting user role; IT-S11-47 and DGT-S11-14 |
| R11-08 | Hidden count suppression bypass via facet count endpoint | Medium | High | Facet count endpoint uses same permission-resolved query scope as main search; IT-S11-41 validates |
| R11-09 | Retention policy accidentally activated in Sprint 11 leading to premature data loss | Low | Critical | RetentionPolicy.isActive defaults to false; enforcement code not deployed in Sprint 11; DGT-S11-03 |
| R11-10 | Audit report sensitive payloads (token hashes, session IDs) exposed to Owner UI | Low | High | AuditReportService.sanitize() strips fields from SENSITIVE_PAYLOAD_FIELDS list; IT-S11-39 validates |

## 5.6 Deferred Scope Register

CS-01 — SMTP Email Delivery: Formally Deferred, carried from Sprint 10. Target: Sprint 13 (Notifications & Communications). Scope in Sprint 11: No SMTP delivery of report exports, governance notifications, or search alert emails. All delivery remains in-app only where applicable.

CS-02 — Presence Indicators: Formally Deferred, carried from Sprint 10. Target: Unassigned (post-Block 2, likely Sprint 14+). No change from Sprint 10 deferral.

CS-03 — Typing Indicators: Formally Deferred, carried from Sprint 10. Target: Unassigned (post-Block 2, likely Sprint 14+). No change from Sprint 10 deferral.

Sprint 11 New Deferral Items:

| Item | Target |
| --- | --- |
| Full-text search with relevance ranking (Elasticsearch/Typesense) | Sprint 14+ (Search Enhancement milestone) |
| Real export execution (CSV, PDF, Excel file generation) | Sprint 13+ (Export & Notifications milestone) |
| Retention policy enforcement (automated purge) | Sprint 13+ (Governance Enforcement milestone) |
| Automated archive execution (policy-driven) | Sprint 12+ |
| GDPR erasure / data purge workflows | Sprint 14+ |
| Real-time reporting (WebSocket push) | Sprint 14+ |
| Report scheduling and email delivery | Sprint 13 (Notifications scope) |
| Manager / Employee / Contractor reporting access | Future sprint (needs product decision) |
| Client-facing report views | Unassigned (post-Block 2) |
| AI-generated report summaries | Sprint 15+ (AI Enhancement scope) |
| Multi-tenant report aggregation | Not in roadmap |
| Voice transcript full-text search | Sprint 14+ (after transcript availability) |
| Advanced finance BI dashboards | Sprint 12 (Finance Reports milestone) |
| Payroll reports | Sprint 14+ (Payroll Enhancement) |
| Cross-tenant data exports | Not in roadmap |
| Soft-delete recovery (un-delete) execution | Sprint 12+ |

## 5.7 Seed Data Requirements

Seed Archive Policies (2 example policies — inactive):

| entityType | archiveAfterDays | archiveOnStatus | isActive |
| --- | --- | --- | --- |
| PROJECT | 365 | COMPLETED | false |
| INVOICE | 730 | PAID | false |

Seed Retention Policies (2 example policies — inactive):

| entityType | retainForDays | purgeBehavior | isActive |
| --- | --- | --- | --- |
| CHAT_MESSAGE | 730 | SOFT_DELETE_ONLY | false |
| VOICE_NOTE | 365 | SOFT_DELETE_ONLY | false |

Seed Search Index: SearchIndexService.rebuildForTenant("demo-agency") executed after all other seed data is loaded. Creates SearchIndex entries for: all demo projects (PUBLIC_INTERNAL), all demo tasks (PUBLIC_INTERNAL), all demo published content posts (CLIENT_VISIBLE for public posts), all demo invoices with status SENT/VIEWED/PARTIALLY_PAID/PAID/OVERDUE (CLIENT_VISIBLE; DRAFT/VOID not indexed for client visibility), all demo files (PUBLIC_INTERNAL or CLIENT_VISIBLE per project settings).

## 5.8 Sprint 11 Approval Checklist

Backend (14 checks):

| Check | Item |
| --- | --- |
| [ ] | ReportingModule operational with all 11 report endpoints |
| [ ] | All report endpoints return tenant-scoped, soft-delete-filtered results |
| [ ] | Finance report placeholder returns correct aggregates with dual permission requirement |
| [ ] | Audit report returns filterable events with sensitive field stripping |
| [ ] | SearchModule operational with permission-aware query execution |
| [ ] | SearchPermissionResolver applies correct scope per role |
| [ ] | ClientSearchService applies CLIENT_VISIBLE scope and clientUserId filter |
| [ ] | Search snippet redaction confirmed (no internal note content, no finance fields) |
| [ ] | Hidden count suppression confirmed (pagination total from scoped set only) |
| [ ] | Search index update hooks functional (create/update/delete/archive) |
| [ ] | GovernanceModule operational: soft-delete, archive, retention, export placeholder |
| [ ] | All retention policies created with isActive = false (no enforcement) |
| [ ] | Export placeholder returns correct message, no file generated |
| [ ] | All 24 governance and reporting audit events logging correctly |

Frontend (8 checks):

| Check | Item |
| --- | --- |
| [ ] | Owner reporting dashboard renders all entity summary cards |
| [ ] | All 9 individual report views render with filter controls |
| [ ] | Finance report placeholder view shows placeholder message |
| [ ] | Global search bar renders on all authenticated pages |
| [ ] | Search results page renders entity-type-aware cards |
| [ ] | Client portal search bar renders and returns client-scoped results |
| [ ] | Reports navigation renders for OWNER only |
| [ ] | Governance dashboard renders with policy and export request views |

Security (8 checks):

| Check | Item |
| --- | --- |
| [ ] | All 16 security tests passing |
| [ ] | All 32 negative visibility tests passing |
| [ ] | All 20 client-safe search tests passing |
| [ ] | All 20 data governance tests passing |
| [ ] | 12 RLS policies applied and verified on all 4 new tables |
| [ ] | Cross-tenant isolation confirmed for search and reports |
| [ ] | Finance report requires dual permission (report.read + finance.read) |
| [ ] | Audit events for all denied access attempts confirmed |

QA (8 checks):

| Check | Item |
| --- | --- |
| [ ] | All 50 integration tests passing |
| [ ] | All 10 accessibility tests passing |
| [ ] | Seed data and search index rebuild run successfully |
| [ ] | SearchIndex unique constraint (tenantId, entityId) confirmed |
| [ ] | Soft-delete and archive governance workflows confirmed |
| [ ] | Retention policy isActive = false confirmed (no enforcement) |
| [ ] | Export placeholder confirmed (no file generated) |
| [ ] | CS-01, CS-02, CS-03 documentation verified complete |

Deferred Scope (4 checks):

| Check | Item |
| --- | --- |
| [ ] | CS-01 (SMTP): Remains deferred to Sprint 13 — documented |
| [ ] | CS-02 (Presence indicators): Remains deferred to Sprint 14+ — documented |
| [ ] | CS-03 (Typing indicators): Remains deferred to Sprint 14+ — documented |
| [ ] | All Sprint 11 new deferral items documented in deferred scope register |

## 5.9 Final Sprint 11 Verdict

Sprint 11 may be closed and Sprint 12 may begin when all 42 checklist items are checked and no Critical or High findings remain open.

Sprint 12 Preview: Finance BI Reports, Advanced Analytics Baseline, Invoice PDF Generation, Export Execution Foundation.