MAOS

Sprint 12 Execution Package

Finance BI Reports, Advanced Analytics Baseline,

Invoice PDF Generation & Export Execution Foundation

| Field | Value |
| --- | --- |
| Sprint Number | 12 |
| Sprint Title | Finance BI Reports, Advanced Analytics Baseline, Invoice PDF Generation & Export Execution Foundation |
| Block | Block 2 — Finance & Reporting Foundation (Sprints 10–12) — CLOSING SPRINT |
| Duration | 10 working days |
| Version | 1.0 |
| Prepared | 2026-06-11 |
| Depends On | Sprint 11 (Reporting/Search/Governance/QA) · Sprint 10 (Finance Portal) · Block 1 Close-Out Review v1.0 |
| Amendment Reference | MAOS_EP_Active_Roadmap_Amendment_v1.0.md |
| Audit Reference | MAOS_Full_Roadmap_Sprint_Consistency_Audit_v1.0.docx |
| Phase 15 Note | Phase 15 Sprint 12 title "MVP Release Candidate" is RETIRED. See Numbering Discrepancy Note in Section 1. |
| Sprint 12 Status | AUTHORIZED — Amendment v1.0 + Audit v1.0 saved |

# 1. Sprint Overview

⚠  NUMBERING DISCREPANCY NOTE — READ BEFORE IMPLEMENTATION

Phase 15 Implementation Roadmap v1.0 defined Sprint 12 as "MVP Release Candidate." That definition has been formally retired by the EP Active Roadmap Amendment v1.0 (docs/MAOS_EP_Active_Roadmap_Amendment_v1.0.md). In the active Execution Package Series, Sprint 12 is the Block 2 closing feature sprint: Finance BI Reports, Advanced Analytics Baseline, Invoice PDF Generation & Export Execution Foundation. The Phase 15 Sprint 12 RC artifacts that exist in docs/sprint-12/ (release-candidate-checklist.md, rc-version-manifest.md, etc.) were generated in a prior session following the Phase 15 path and are no longer the active Sprint 12 definition. They will be addressed under a later Block 3 sprint. This EP Sprint 12 document supersedes them.

| Reference | Value |
| --- | --- |
| Amendment File | docs/MAOS_EP_Active_Roadmap_Amendment_v1.0.md |
| Amendment Decision | Phase 15 Sprints 10–13 retired; EP Series is sole active roadmap |
| Audit File | docs/MAOS_Full_Roadmap_Sprint_Consistency_Audit_v1.0.docx |
| Audit Verdict | C — Roadmap Amendment Required Before Sprint 12 (resolved by amendment) |
| Sprint 12 Active Title | Finance BI Reports, Advanced Analytics Baseline, Invoice PDF Generation & Export Execution Foundation |
| Phase 15 Sprint 12 Status | RETIRED — not active in EP Series |
| Automation Engine | NOT Sprint 12 — deferred to Sprint 16 (Block 3) |
| RC Hardening | NOT Sprint 12 — deferred to later Block 3 sprint per Amendment v1.0 |

## 1.1 Sprint Goal

Close Block 2 by extending Sprint 10 finance data and Sprint 11 reporting/search/governance foundations into finance BI reporting, advanced analytics baseline, invoice PDF generation, export execution foundation, client-safe invoice document access, owner-only finance analytics, and controlled export/audit workflows. Every finance BI route is Owner-only. Clients see only their own invoice PDFs with client-safe field sets. Export jobs are tenant-scoped, file-based, queue-backed, signed-URL-gated, and fully audit-logged.

## 1.2 Sprint Scope

### Backend

| Area | Deliverable |
| --- | --- |
| Finance BI Module | FinanceBIModule, FinanceBIController, FinanceBIService, FinanceBIGuard |
| Revenue Analytics | RevenueReportService: total revenue, by period, by client, by project |
| Invoice Analytics | InvoiceAnalyticsService: count by status, overdue count, average value, top clients |
| Payment Analytics | PaymentAnalyticsService: total collected, method breakdown, period comparison |
| Aging Report | AgingReportService: 0–30, 31–60, 61–90, 90+ day buckets |
| Cashflow Baseline | CashflowReportService: expected inflows vs actual payments by period |
| Outstanding Invoices | OutstandingInvoiceService: paginated unpaid invoice list with aging, client, amount |
| Client Balance Analytics | ClientBalanceService: per-client total invoiced, paid, outstanding — Owner-only |
| Invoice PDF Module | InvoicePDFModule, InvoicePDFService, InvoicePDFController, InvoicePDFTemplate |
| Invoice PDF Storage | Object storage upload, InvoicePDFRecord table, objectKey, status tracking |
| Invoice PDF Signed URL | Pre-signed URL generation for Owner download and Client download |
| Client-safe Invoice PDF | Client-scoped PDF endpoint: clientId ownership check, field redaction |
| Export Module | ExportModule, ExportService, ExportController, ExportQueueService |
| Export Job Model | ExportJob table: tenantId, requestedBy, exportType, status, retryCount, timestamps |
| Export File Model | ExportFile table: exportJobId, objectKey, fileName, fileSize, format, expiresAt |
| Export Status Lifecycle | PENDING → PROCESSING → COMPLETED ¦ FAILED → FAILED_FINAL ¦ CANCELLED |
| Export Audit Model | ExportAuditEvent table: jobId, userId, tenantId, eventType, timestamp |
| CSV Export Foundation | CsvExportStrategy: invoices, payments, projects, tasks, clients |
| PDF Export Foundation | PdfExportStrategy: finance summary PDF, invoice list PDF |
| XLSX Export Placeholder | XlsxExportStrategy: stub returning placeholder pending Sprint 14 |
| Export Security | PermissionGuard(EXPORT_READ), TenantContextGuard on all export routes |
| Export Queue | BullMQ ExportQueue: job creation, processing, retry with exponential backoff |
| Export Retention Placeholder | ExportRetentionService: stub, retention enforcement deferred to Sprint 15 |
| Audit Logging | All finance BI, PDF generation, export create/download events audit-logged |

### Frontend

| Area | Deliverable |
| --- | --- |
| Finance BI Dashboard | Owner-only /finance/bi route: KPI cards (revenue, invoices, payments, cashflow) |
| Invoice Analytics View | /finance/bi/invoices: status breakdown, overdue count, top clients |
| Payment Analytics View | /finance/bi/payments: collected total, method pie, period comparison |
| Cashflow Report View | /finance/bi/cashflow: expected vs actual chart (placeholder chart) |
| Outstanding Invoice View | /finance/bi/outstanding: paginated table, aging badge, amount due |
| Aging Report View | /finance/bi/aging: bucket summary table |
| Invoice PDF Preview | /invoices/:id/pdf-preview: embed viewer, download button |
| Export Center | /exports: create export, job list, status badges, download button |
| Client Invoice Document | /client/invoices/:id/document: client-safe invoice with download |

### Database

| Area | Deliverable |
| --- | --- |
| New Tables | InvoicePDFRecord, ExportJob, ExportFile, ExportAuditEvent |
| New Enums | InvoicePDFStatus, ExportJobStatus, ExportFileFormat, ExportType |
| New Indices | ExportJob(tenantId,status), ExportJob(tenantId,requestedBy), InvoicePDFRecord(invoiceId), InvoicePDFRecord(tenantId,status) |
| Prisma Migration | Migration: add_sprint12_finance_bi_pdf_export |
| Seed Data | Seed: finance BI fixture invoices, export job samples (dev only) |

### QA / Security / DevOps

| Area | Deliverable |
| --- | --- |
| QA Tests | Finance BI API tests, Invoice PDF API tests, Export API tests (NestJS e2e) |
| Security Tests | Role-boundary tests: all BI routes 403 for non-Owner; client PDF isolation |
| Negative Tests | Negative finance analytics visibility matrix (no data leakage on 403) |
| Export Security Tests | Export scope isolation, signed URL expiry, no raw object storage URLs |
| Client PDF Isolation Tests | Client sees only own invoice PDFs; no internal fields in client PDF |
| DevOps | Object storage bucket policy for sprint-12 PDFs and exports (local/dev Minio) |

## 1.3 Sprint Non-Scope

| Excluded Item | Reason / Target Sprint |
| --- | --- |
| SMTP email delivery | Deferred CS-01 — Sprint 15 |
| Real payment provider (Stripe/PayPal) | Not in Sprint 12 scope — post-MVP |
| Tax / accounting automation | Not in Sprint 12 scope — post-MVP |
| Payroll automation | Not in Sprint 12 scope — post-MVP |
| Automation Engine / Workflow Rules | Sprint 16 (Block 3) per Amendment v1.0 |
| Presence / typing indicators (CS-02, CS-03) | Sprint 17+ per Amendment v1.0 |
| Full-text search engine (Elasticsearch) | Sprint 17+ per Amendment v1.0 |
| MVP regression / RC hardening / production launch | Block 3 per Amendment v1.0 |
| XLSX export execution (real file) | Sprint 14 — XLSX placeholder only in Sprint 12 |
| Manager / employee finance BI access | Owner-only in Sprint 12; access model review post-MVP |
| AI-generated report summaries | Sprint 17+ per Amendment v1.0 |
| Real-time reporting (WebSocket push) | Sprint 17+ per Amendment v1.0 |
| Export email notification | Sprint 15 (SMTP required) |
| Report scheduling | Sprint 15 |
| GDPR erasure / data purge | Sprint 17+ per Amendment v1.0 |

## 1.4 Day-by-Day Execution Plan

| Day | Focus | Deliverables |
| --- | --- | --- |
| Day 1 | Finance BI Module scaffold, DB migration, enums | FinanceBIModule, InvoicePDFRecord table, ExportJob/ExportFile/ExportAuditEvent tables, Prisma migration, enums |
| Day 2 | Revenue + Invoice Analytics backend | RevenueReportService, InvoiceAnalyticsService, /finance/bi/revenue, /finance/bi/invoices/analytics |
| Day 3 | Payment Analytics + Aging + Cashflow + Outstanding backend | PaymentAnalyticsService, AgingReportService, CashflowReportService, OutstandingInvoiceService, remaining BI routes |
| Day 4 | Invoice PDF Module: generation + storage + signed URL | InvoicePDFService, object storage upload, InvoicePDFRecord CRUD, POST /invoices/:id/pdf/generate, GET download routes |
| Day 5 | Client-safe Invoice PDF + client PDF download route | ClientScopeGuard on PDF route, client-safe field set, GET /client/invoices/:id/pdf/download, audit logging |
| Day 6 | Export Module: ExportJob + queue + CSV strategy | ExportModule, BullMQ ExportQueue, CsvExportStrategy, POST /exports, ExportJob lifecycle |
| Day 7 | Export: processing worker + signed URL + retry logic | ExportQueueService worker, ExportFile creation, signed URL endpoint, retry/backoff, FAILED_FINAL state |
| Day 8 | Finance BI Dashboard + Invoice Analytics UI | Frontend BI routes, KPI cards, invoice/payment analytics views, outstanding invoice table, aging table |
| Day 9 | Invoice PDF Preview + Export Center + Client Invoice Doc UI | PDF preview embed, Export Center UI, client invoice document page, status badges |
| Day 10 | QA: all test matrices, security tests, review, acceptance criteria sign-off | Run all QA/security/negative/export/client-PDF test suites; sign off all ACs; prepare Block 2 Close-Out checklist |

## 1.5 Engineering Owner Matrix

| Area | Owner Role | Sprint 12 Responsibility |
| --- | --- | --- |
| Finance BI Module (backend) | Backend Lead | FinanceBIModule, all analytics services, route guards |
| Invoice PDF Module (backend) | Backend Lead | InvoicePDFService, storage integration, signed URLs |
| Export Module (backend) | Backend Lead | ExportModule, ExportQueueService, CSV/PDF strategies |
| Database | Database Architect | Prisma schema, migration, indices, seed data |
| Finance BI UI | Frontend Lead | BI dashboard, analytics views, revenue/cashflow charts |
| Invoice PDF UI | Frontend Lead | PDF preview, download flow, client invoice document |
| Export Center UI | Frontend Lead | Export creation form, job list, download flow |
| Security / Guard layer | Security Architect | PermissionGuard, ClientScopeGuard, TenantContextGuard on all Sprint 12 routes |
| QA | QA Lead | All test matrices, negative tests, export security, client PDF isolation |
| DevOps | DevOps Architect | Minio/object storage bucket policy, queue config, env vars |
| Audit Logging | Backend Lead + Security Architect | All finance BI, PDF, export audit events |

# 2. Finance BI Reporting & Advanced Analytics Baseline

## 2.1 Architecture Overview

FinanceBIModule is a new NestJS feature module. All routes require OWNER role + FINANCE_BI_READ permission. TenantContextGuard ensures all queries are tenant-scoped. No response includes hidden totals or unpermitted aggregate data. Soft-deleted records are excluded from all analytics. Archived records appear only when the caller supplies an explicit archive filter with OWNER role.

| Layer | Component | Responsibility |
| --- | --- | --- |
| Module | FinanceBIModule | Import: FinanceModule, InvoiceModule, PaymentModule. Provides: FinanceBIController, FinanceBIService |
| Controller | FinanceBIController | Declares all /finance/bi/* routes with @UseGuards(JwtAuthGuard, PermissionGuard, TenantContextGuard) |
| Service | FinanceBIService | Orchestrates analytics service calls; assembles dashboard response DTO |
| Service | RevenueReportService | Total revenue by period, by client, by project; growth rate placeholder |
| Service | InvoiceAnalyticsService | Count by status, overdue count, average invoice value, top clients by outstanding |
| Service | PaymentAnalyticsService | Total collected, method breakdown, period comparison, collection rate |
| Service | AgingReportService | Bucket invoices by 0–30, 31–60, 61–90, 90+ days past due date |
| Service | CashflowReportService | Expected inflows (sent/overdue invoices) vs actual payments by period |
| Service | OutstandingInvoiceService | Paginated list of unpaid invoices with aging, client name, amount due |
| Service | ClientBalanceService | Per-client: total invoiced, total paid, outstanding balance — Owner-only |
| Guard | FinanceBIGuard | Composite: JwtAuthGuard + PermissionGuard(FINANCE_BI_READ) + TenantContextGuard |
| DTO | FinanceBIDashboardResponseDto | Composed DTO: revenue, invoices, payments, cashflow, outstanding summary |
| DTO | InvoiceAnalyticsDto | statusBreakdown, overdueCount, avgValue, topClients[] |
| DTO | PaymentAnalyticsDto | totalCollected, methodBreakdown[], periodComparison[], collectionRate |
| DTO | AgingReportDto | bucket_0_30, bucket_31_60, bucket_61_90, bucket_90plus — count + totalAmount each |
| DTO | CashflowDto | period, expectedInflow, actualInflow, variance, collectionRate |
| DTO | OutstandingInvoiceDto | invoiceId, clientName, amount, amountPaid, amountDue, daysOverdue, status |

## 2.2 Owner-Only Finance Analytics Specification

| Rule | Detail |
| --- | --- |
| Role requirement | OWNER only. MANAGER, EMPLOYEE, CONTRACTOR, CLIENT → 403. No exceptions in Sprint 12. |
| Permission gate | Permission.FINANCE_BI_READ required on all routes. |
| Tenant scope | All queries filter by tenantId from JWT. Cross-tenant access is impossible. |
| Soft-delete exclusion | deletedAt IS NOT NULL records excluded from all analytics queries. |
| Archived records | Excluded from default analytics. Included only with explicit ?includeArchived=true by OWNER. |
| Hidden total suppression | No response field exposes hidden counts or totals beyond the owner's permitted scope. |
| Error body sanitization | 403 response body must not include any aggregate value, count, or partial finance data. |
| Audit log requirement | Every finance BI request generates an audit event: FINANCE_BI_ACCESS, userId, tenantId, route. |

## 2.3 Invoice Analytics Specification

| Metric | Definition | Query Logic |
| --- | --- | --- |
| Total invoice count | All non-deleted invoices in tenant | COUNT(id) WHERE tenantId=:t AND deletedAt IS NULL |
| Count by status | DRAFT, SENT, VIEWED, PARTIALLY_PAID, PAID, OVERDUE, VOID | GROUP BY status |
| Overdue count | status=OVERDUE OR (dueDate < NOW() AND status NOT IN [PAID,VOID]) | Computed at query time |
| Average invoice value | Mean of totalAmount for non-void invoices | AVG(totalAmount) WHERE status != VOID |
| Top clients by outstanding | Clients ranked by sum of outstanding balance | SUM(amountDue) GROUP BY clientId ORDER BY DESC LIMIT 10 |
| Invoice volume by period | Count of invoices issued per period (month/quarter) | GROUP BY DATE_TRUNC(period, issuedAt) |

## 2.4 Payment Analytics Specification

| Metric | Definition | Query Logic |
| --- | --- | --- |
| Total collected | Sum of confirmed payment amounts | SUM(amount) WHERE status=CONFIRMED AND tenantId=:t AND deletedAt IS NULL |
| Method breakdown | Grouped by paymentMethod enum | GROUP BY method |
| Period comparison | Collected amount this period vs same period last year | Two queries with different date ranges |
| Collection rate | totalCollected / totalInvoiced × 100 | Derived from invoice + payment aggregates |
| Average days to payment | Mean days between issuedAt and confirmedAt | AVG(DATEDIFF(confirmedAt, issuedAt)) WHERE status=CONFIRMED |

## 2.5 Overdue Invoice Analytics

| Field | Definition |
| --- | --- |
| overdueCount | Count of invoices where dueDate < NOW() AND status != PAID AND deletedAt IS NULL |
| overdueTotal | Sum of amountDue for overdue invoices |
| overdueByClient | Array: clientId, clientName, overdueCount, overdueTotal — sorted by overdueTotal DESC |
| mostOverdueDays | Max(NOW() - dueDate) across overdue invoices |
| overdueRate | overdueCount / totalActiveInvoiceCount × 100 |

## 2.6 Client Balance Analytics (Owner-Only)

| Field | Definition |
| --- | --- |
| clientId / clientName | Client identifier and display name |
| totalInvoiced | SUM(totalAmount) of all non-void invoices for this client |
| totalPaid | SUM(amount) of confirmed payments linked to client invoices |
| outstandingBalance | totalInvoiced - totalPaid |
| overdueAmount | SUM(amountDue) for overdue invoices of this client |
| lastPaymentDate | MAX(confirmedAt) of client payments |
| paymentHealthStatus | Computed: GOOD (no overdue), AT_RISK (1+ overdue <30d), CRITICAL (overdue 30d+) |

## 2.7 Revenue Baseline Reporting

| Field | Definition |
| --- | --- |
| totalRevenue | SUM of confirmed payments for the period |
| invoicedRevenue | SUM of totalAmount of SENT/VIEWED invoices for the period |
| collectedRevenue | SUM of confirmed payment amounts for the period |
| revenueGrowthRate | (currentPeriodRevenue - priorPeriodRevenue) / priorPeriodRevenue × 100 — placeholder if no prior data |
| revenueByClient | Per-client: clientName, totalInvoiced, totalPaid for the period |
| revenueByProject | Per-project: projectName, totalInvoiced for the period |

## 2.8 Cashflow Baseline Reporting

| Field | Definition |
| --- | --- |
| period | Report period (month or quarter, configurable) |
| expectedInflow | SUM(amountDue) of SENT/PARTIALLY_PAID invoices due in period |
| actualInflow | SUM(amount) of confirmed payments received in period |
| variance | actualInflow - expectedInflow (negative = shortfall) |
| collectionRate | actualInflow / expectedInflow × 100 |
| outstandingCarryover | Unpaid expected inflows carried to next period |

## 2.9 Outstanding Invoice Reporting

| Field | Definition |
| --- | --- |
| invoiceId / invoiceNumber | Invoice identifier and human-readable number |
| clientName | Client display name (no internal notes exposed) |
| totalAmount | Invoice total amount |
| amountPaid | Total payments confirmed against this invoice |
| amountDue | totalAmount - amountPaid |
| issuedAt | Invoice issue date |
| dueDate | Invoice due date |
| daysOverdue | MAX(0, NOW() - dueDate) in days |
| status | Invoice status enum value |
| agingBucket | Derived: CURRENT, 1_30, 31_60, 61_90, OVER_90 |

## 2.10 Aging Report Foundation

| Bucket | Definition | Includes |
| --- | --- | --- |
| CURRENT | dueDate >= NOW() | Not yet due — proactive visibility |
| 1–30 days | 0 < daysOverdue <= 30 | Early overdue |
| 31–60 days | 30 < daysOverdue <= 60 | Moderate overdue |
| 61–90 days | 60 < daysOverdue <= 90 | Serious overdue |
| 90+ days | daysOverdue > 90 | Critical / write-off risk |

Each bucket returns: count, totalAmount, totalAmountDue, clientBreakdown[]. This is the foundation for future collection workflow automation (Sprint 16+).

# 3. Invoice PDF Generation & Export Execution Foundation

## 3.1 Invoice PDF Module Architecture

| Layer | Component | Responsibility |
| --- | --- | --- |
| Module | InvoicePDFModule | Import: InvoiceModule, StorageModule. Provides: InvoicePDFController, InvoicePDFService |
| Controller | InvoicePDFController | POST /invoices/:id/pdf/generate, GET /invoices/:id/pdf, GET /invoices/:id/pdf/download, GET /client/invoices/:id/pdf/download |
| Service | InvoicePDFService | Orchestrates: load invoice, render template, upload to storage, update InvoicePDFRecord, emit audit event |
| Template | InvoicePDFTemplateService | Renders invoice data to PDF-ready HTML/Markdown structure (placeholder renderer in Sprint 12; real PDF lib Sprint 14) |
| Storage | InvoicePDFStorageService | Uploads rendered PDF to object storage; returns objectKey; generates pre-signed URLs |
| Model | InvoicePDFRecord | Prisma model: id, invoiceId, tenantId, objectKey, status, generatedAt, expiresAt, redactedForClient (bool) |
| Guard (owner) | JwtAuthGuard + PermissionGuard(INVOICE_PDF_READ) + TenantContextGuard | Used on /invoices/:id/pdf/* routes |
| Guard (client) | JwtAuthGuard + ClientScopeGuard(invoice.clientId) | Used on /client/invoices/:id/pdf/download |

## 3.2 Invoice PDF Template Model

| Field (Owner PDF) | Field (Client PDF) | Notes |
| --- | --- | --- |
| invoiceNumber | invoiceNumber | Both see invoice number |
| issuedAt | issuedAt | Both see issue date |
| dueDate | dueDate | Both see due date |
| status | status | Both see status |
| lineItems (full) | lineItems (client-safe) | Client sees description + quantity + unitPrice — no internal cost fields |
| totalAmount | totalAmount | Both see total |
| amountPaid | amountPaid | Both see amount paid |
| amountDue | amountDue | Both see outstanding |
| clientName + address | clientName + address | Both see client info |
| internalNotes | REDACTED | Client PDF must never include internal notes |
| costMargin / profitability | REDACTED | Client PDF must never include cost/margin data |
| paymentHistory (full) | paymentHistory (public) | Client sees payment dates + amounts; no internal payment references |
| agencyBankDetails (full) | agencyBankDetails (public) | Client sees bank details for payment |
| tenantId / ownerId | REDACTED | Never exposed in any PDF |

## 3.3 Invoice PDF Storage Model

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| invoiceId | UUID FK | References Invoice.id |
| tenantId | UUID FK | Tenant scope — required |
| objectKey | String | Format: tenants/{tenantId}/invoices/{invoiceId}/v{n}.pdf — never returned in response |
| status | InvoicePDFStatus | PENDING, GENERATING, READY, FAILED, ARCHIVED |
| generatedAt | DateTime? | Set when status = READY |
| expiresAt | DateTime? | PDF file retention — placeholder; enforcement Sprint 15 |
| fileSize | Int? | Bytes — set after upload |
| redactedForClient | Boolean | true if this record is the client-safe version |
| version | Int | Incremented on regeneration; v1 default |

## 3.4 Invoice PDF Signed URL Access Rules

| Actor | Endpoint | Guard | Signed URL TTL | Audit Event |
| --- | --- | --- | --- | --- |
| Owner | GET /invoices/:id/pdf/download | JwtAuthGuard + PermissionGuard(INVOICE_PDF_READ) + TenantContextGuard | 15 minutes | INVOICE_PDF_OWNER_DOWNLOAD |
| Client | GET /client/invoices/:id/pdf/download | JwtAuthGuard + ClientScopeGuard(invoice.clientId) | 15 minutes | INVOICE_PDF_CLIENT_DOWNLOAD |
| System (background) | InvoicePDFService internal | Internal service call — no HTTP guard | N/A (upload) | INVOICE_PDF_GENERATED |

Direct object storage URLs (S3/Minio bucket URLs) must never appear in any API response. Only pre-signed URLs are returned. Signed URLs include a TTL of 15 minutes.

## 3.5 Client-Safe Invoice PDF Access Rules

| Rule | Enforcement |
| --- | --- |
| Client can only download their own invoice PDF | ClientScopeGuard: assert invoice.clientId === request.user.clientId |
| Client PDF excludes internal fields | InvoicePDFTemplateService.renderClientPDF(): redact internalNotes, costs, margins, tenantId |
| Client cannot access owner PDF endpoint | PermissionGuard(INVOICE_PDF_READ) required on owner endpoint — Client role lacks this permission |
| Client PDF signed URL is client-scoped | objectKey for client PDF is stored in InvoicePDFRecord with redactedForClient=true |
| Error response on access violation | 403 — body must not include any invoice field values or financial data |
| Audit log on all client PDF downloads | INVOICE_PDF_CLIENT_DOWNLOAD event logged regardless of success or failure attempt |

## 3.6 Export Execution Foundation Architecture

| Layer | Component | Responsibility |
| --- | --- | --- |
| Module | ExportModule | Import: BullModule (ExportQueue), StorageModule. Provides: ExportController, ExportService |
| Controller | ExportController | POST /exports, GET /exports, GET /exports/:id, GET /exports/:id/download, DELETE /exports/:id |
| Service | ExportService | Creates ExportJob records; queues jobs; returns job status; generates signed download URLs |
| Queue | ExportQueueService (BullMQ) | Processes ExportJob: queries data, generates file, uploads to storage, updates ExportFile |
| Strategy | CsvExportStrategy | Generates CSV for: INVOICES, PAYMENTS, PROJECTS, TASKS, CLIENTS |
| Strategy | PdfExportStrategy | Generates PDF summary for: FINANCE_SUMMARY, INVOICE_LIST |
| Strategy | XlsxExportStrategy | Placeholder — returns stub file. Real XLSX Sprint 14. |
| Storage | ExportStorageService | Uploads export file; returns objectKey; format: tenants/{tenantId}/exports/{jobId}/{fileName} |
| Model | ExportJob | id, tenantId, requestedBy, exportType, status, retryCount, errorMessage, createdAt, startedAt, completedAt |
| Model | ExportFile | id, exportJobId, objectKey, fileName, fileSize, format, tenantId, createdAt, expiresAt, archived |
| Model | ExportAuditEvent | id, exportJobId, userId, tenantId, eventType, metadata (JSON), timestamp |

## 3.7 Export Job Model Detail

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| tenantId | UUID FK | Required — all export operations are tenant-scoped |
| requestedBy | UUID FK | userId who created the export job |
| exportType | ExportType | INVOICES, PAYMENTS, PROJECTS, TASKS, CLIENTS, FINANCE_SUMMARY, AUDIT_EVENTS |
| status | ExportJobStatus | PENDING → PROCESSING → COMPLETED ¦ FAILED → FAILED_FINAL ¦ CANCELLED |
| retryCount | Int | Default 0; incremented on each retry; MAX_RETRIES = 3 |
| errorMessage | String? | Last error message — never returned to client in production |
| createdAt | DateTime | Job creation timestamp |
| startedAt | DateTime? | When processing began |
| completedAt | DateTime? | When job finished (success or final failure) |

## 3.8 Export File Model Detail

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| exportJobId | UUID FK | References ExportJob.id |
| objectKey | String | Storage path: tenants/{tenantId}/exports/{jobId}/{filename} — never returned in response |
| fileName | String | Human-readable filename: maos-invoices-{date}.csv |
| fileSize | Int | Bytes |
| format | ExportFileFormat | CSV, PDF, XLSX |
| tenantId | UUID FK | Redundant for fast RLS queries |
| createdAt | DateTime | File creation timestamp |
| expiresAt | DateTime? | Retention expiry placeholder — enforcement Sprint 15 |
| archived | Boolean | Default false; set true when archived by retention job |

## 3.9 Export Status Lifecycle

| Status | Meaning | Next States |
| --- | --- | --- |
| PENDING | Job created, not yet picked up by worker | PROCESSING, CANCELLED |
| PROCESSING | Worker actively generating the export file | COMPLETED, FAILED |
| COMPLETED | File uploaded, ExportFile record created, download available | CANCELLED (manual) |
| FAILED | Processing error; retryCount < MAX_RETRIES | PROCESSING (retry queued) |
| FAILED_FINAL | MAX_RETRIES exceeded; job permanently failed | None (terminal) |
| CANCELLED | Manually cancelled by owner before completion | None (terminal) |

## 3.10 Export Security Rules

| Rule | Enforcement |
| --- | --- |
| Owner-only access | PermissionGuard(EXPORT_READ) on all export routes; OWNER role required |
| Tenant scope | TenantContextGuard: all ExportJob queries filter by tenantId from JWT |
| No raw object storage URLs | ExportService.getDownloadUrl() returns only pre-signed URL; objectKey never included in response |
| Signed URL expiry | 15-minute TTL; expired URL → 403 from object storage (no backend round-trip required) |
| Export type boundary | Client-type export data (INVOICES for client export) includes only client-safe fields even in owner export |
| Finance export owner-only | FINANCE_SUMMARY and AUDIT_EVENTS export types require OWNER role + additional FINANCE_EXPORT permission |
| Export audit events | EXPORT_CREATED, EXPORT_COMPLETED, EXPORT_FAILED, EXPORT_DOWNLOAD, EXPORT_CANCELLED all audit-logged |
| Job idempotency | Identical pending jobs from same user in same minute return existing job ID |
| Retry safety | CsvExportStrategy is idempotent: re-running with same input produces identical output |

## 3.11 CSV Export Foundation

| Export Type | Headers | Security Notes |
| --- | --- | --- |
| INVOICES | invoiceNumber, clientName, status, issuedAt, dueDate, totalAmount, amountPaid, amountDue | Owner-only; no cost/margin columns |
| PAYMENTS | paymentId, invoiceNumber, clientName, amount, method, status, confirmedAt | Owner-only; no internal payment reference details |
| PROJECTS | projectName, status, clientName, managerName, startDate, endDate, taskCount | Owner-only; no budget/cost columns in Sprint 12 |
| TASKS | taskTitle, projectName, assigneeName, status, priority, dueDate, completedAt | Owner-only; no internal notes |
| CLIENTS | clientName, email, companyName, status, totalInvoiced, totalPaid, outstandingBalance | Owner-only; no internal CRM notes |

## 3.12 Export Retention & Deletion Placeholder

| Rule | Sprint 12 Status | Target Sprint |
| --- | --- | --- |
| Export file TTL enforcement (auto-delete expired files) | Placeholder — ExportRetentionService stub only | Sprint 15 |
| Archive on expiry (set archived=true before deletion) | Placeholder — field exists, no job running | Sprint 15 |
| Manual deletion by owner (DELETE /exports/:id) | Implemented in Sprint 12 — sets CANCELLED, marks ExportFile.archived=true | Sprint 12 |
| Hard delete of object storage file on manual delete | Implemented in Sprint 12 — object storage delete call on cancellation | Sprint 12 |
| Retention period configuration | Environment variable EXPORT_RETENTION_DAYS placeholder; not enforced until Sprint 15 | Sprint 15 |

# 4. UI Specification, API Endpoints, Database & Infrastructure

## 4.1 Finance BI Dashboard UI Specification

| Component | Route | Visibility | Description |
| --- | --- | --- | --- |
| BI Dashboard Root | /finance/bi | OWNER only | KPI card grid: Total Revenue (period), Active Invoices, Total Collected, Cashflow Variance. Each card has aria-label. |
| Invoice Analytics Panel | /finance/bi/invoices | OWNER only | Status donut chart placeholder, overdue count badge, top-5 clients by outstanding table |
| Payment Analytics Panel | /finance/bi/payments | OWNER only | Total collected amount, method breakdown list, period comparison (current vs prior) |
| Cashflow Report Panel | /finance/bi/cashflow | OWNER only | Expected vs Actual bar chart placeholder, variance indicator, collection rate percentage |
| Outstanding Invoice Table | /finance/bi/outstanding | OWNER only | Paginated table: invoiceNumber, clientName, amountDue, daysOverdue, agingBucket badge, status |
| Aging Report Panel | /finance/bi/aging | OWNER only | 5-row bucket summary table: bucket name, count, totalAmountDue; color-coded severity |

## 4.2 Invoice PDF Preview UI Specification

| Component | Route | Visibility | Description |
| --- | --- | --- | --- |
| Owner PDF Preview | /invoices/:id/pdf-preview | OWNER only | Iframe/embed PDF viewer. Download button → calls GET /invoices/:id/pdf/download → signed URL → opens in new tab. Regenerate button. |
| Client Invoice Document | /client/invoices/:id/document | CLIENT (own invoices only) | Client-safe invoice layout: invoice fields, line items, payment history, total due. Download PDF button → signed URL. |

## 4.3 Export Center UI Specification

| Component | Route | Visibility | Description |
| --- | --- | --- | --- |
| Export Center | /exports | OWNER only | Create Export form (type selector + optional date range). Job list table: ID, type, status badge, createdAt, download button (when COMPLETED). Cancel button (when PENDING/PROCESSING). |
| Export Status Badge | Inline | OWNER only | Color-coded: PENDING=grey, PROCESSING=blue, COMPLETED=green, FAILED=red, FAILED_FINAL=dark-red, CANCELLED=grey |
| Export Download | /exports/:id/download | OWNER only | On click: calls GET /exports/:id/download → receives signed URL → triggers browser download. No file URL visible in UI. |

## 4.4 API Endpoint Inventory

| Method | Route | Permission | Guard | Response |
| --- | --- | --- | --- | --- |
| GET | /finance/bi/dashboard | FINANCE_BI_READ | JwtAuth + Permission + Tenant | FinanceBIDashboardResponseDto |
| GET | /finance/bi/revenue | FINANCE_BI_READ | JwtAuth + Permission + Tenant | RevenueReportDto |
| GET | /finance/bi/invoices/analytics | FINANCE_BI_READ | JwtAuth + Permission + Tenant | InvoiceAnalyticsDto |
| GET | /finance/bi/payments/analytics | FINANCE_BI_READ | JwtAuth + Permission + Tenant | PaymentAnalyticsDto |
| GET | /finance/bi/invoices/overdue | FINANCE_BI_READ | JwtAuth + Permission + Tenant | OverdueInvoiceDto[] |
| GET | /finance/bi/invoices/aging | FINANCE_BI_READ | JwtAuth + Permission + Tenant | AgingReportDto |
| GET | /finance/bi/cashflow | FINANCE_BI_READ | JwtAuth + Permission + Tenant | CashflowDto[] |
| GET | /finance/bi/outstanding | FINANCE_BI_READ | JwtAuth + Permission + Tenant | PaginatedOutstandingDto |
| GET | /finance/bi/clients/:clientId/balance | FINANCE_BI_READ | JwtAuth + Permission + Tenant + ClientExists | ClientBalanceDto |
| POST | /invoices/:id/pdf/generate | INVOICE_PDF_GENERATE | JwtAuth + Permission + Tenant | InvoicePDFRecord (status=PENDING) |
| GET | /invoices/:id/pdf | INVOICE_PDF_READ | JwtAuth + Permission + Tenant | InvoicePDFRecord (no objectKey) |
| GET | /invoices/:id/pdf/download | INVOICE_PDF_READ | JwtAuth + Permission + Tenant | { signedUrl, expiresAt } |
| GET | /client/invoices/:id/pdf/download | CLIENT_INVOICE_PDF_READ | JwtAuth + ClientScope(invoice) | { signedUrl, expiresAt } |
| POST | /exports | EXPORT_READ | JwtAuth + Permission + Tenant | ExportJob (status=PENDING) |
| GET | /exports | EXPORT_READ | JwtAuth + Permission + Tenant | PaginatedExportJobDto |
| GET | /exports/:id | EXPORT_READ | JwtAuth + Permission + Tenant | ExportJobDetailDto (no objectKey) |
| GET | /exports/:id/download | EXPORT_READ | JwtAuth + Permission + Tenant | { signedUrl, expiresAt } |
| DELETE | /exports/:id | EXPORT_READ | JwtAuth + Permission + Tenant | { status: CANCELLED } |

## 4.5 Frontend Route Inventory

| Route | Component | Role Guard | Notes |
| --- | --- | --- | --- |
| /finance/bi | FinanceBIDashboardPage | OWNER | Redirects non-owners to /403 |
| /finance/bi/invoices | InvoiceAnalyticsPage | OWNER |  |
| /finance/bi/payments | PaymentAnalyticsPage | OWNER |  |
| /finance/bi/cashflow | CashflowReportPage | OWNER |  |
| /finance/bi/outstanding | OutstandingInvoicesPage | OWNER | Paginated, sortable |
| /finance/bi/aging | AgingReportPage | OWNER |  |
| /finance/bi/clients/:id/balance | ClientBalancePage | OWNER |  |
| /invoices/:id/pdf-preview | InvoicePDFPreviewPage | OWNER |  |
| /exports | ExportCenterPage | OWNER |  |
| /client/invoices/:id/document | ClientInvoiceDocumentPage | CLIENT | ClientScope check on load |

## 4.6 Database Change List

### New Enums

| Enum | Values |
| --- | --- |
| InvoicePDFStatus | PENDING, GENERATING, READY, FAILED, ARCHIVED |
| ExportJobStatus | PENDING, PROCESSING, COMPLETED, FAILED, FAILED_FINAL, CANCELLED |
| ExportFileFormat | CSV, PDF, XLSX |
| ExportType | INVOICES, PAYMENTS, PROJECTS, TASKS, CLIENTS, FINANCE_SUMMARY, AUDIT_EVENTS |

### New Tables

| Table | Key Fields | Notes |
| --- | --- | --- |
| InvoicePDFRecord | id, invoiceId(FK), tenantId(FK), objectKey, status(InvoicePDFStatus), generatedAt, expiresAt, fileSize, redactedForClient, version | objectKey never returned in API response |
| ExportJob | id, tenantId(FK), requestedBy(FK→User), exportType(ExportType), status(ExportJobStatus), retryCount, errorMessage, createdAt, startedAt, completedAt | errorMessage never returned in production response |
| ExportFile | id, exportJobId(FK), objectKey, fileName, fileSize, format(ExportFileFormat), tenantId(FK), createdAt, expiresAt, archived | objectKey never returned in API response |
| ExportAuditEvent | id, exportJobId(FK), userId(FK), tenantId(FK), eventType, metadata(JSON), timestamp | All export lifecycle events stored here |

### New Indices

| Table | Index | Purpose |
| --- | --- | --- |
| ExportJob | (tenantId, status) | Fast job list queries by tenant + status filter |
| ExportJob | (tenantId, requestedBy) | User's own job list |
| ExportFile | (exportJobId) | Join from ExportJob to ExportFile |
| ExportAuditEvent | (tenantId, timestamp) | Audit trail queries |
| InvoicePDFRecord | (invoiceId) | Load PDF record for a given invoice |
| InvoicePDFRecord | (tenantId, status) | Tenant-scoped PDF status queries |

## 4.7 RLS Policy Additions

| Table | Policy | Rule |
| --- | --- | --- |
| InvoicePDFRecord | OWNER read | tenantId = JWT.tenantId AND role = OWNER (via PermissionGuard — not DB-level RLS in NestJS/Prisma; enforced at service layer) |
| InvoicePDFRecord | CLIENT read | tenantId = JWT.tenantId AND invoice.clientId = JWT.clientId AND redactedForClient = true |
| ExportJob | OWNER read/write | tenantId = JWT.tenantId AND role = OWNER |
| ExportFile | OWNER read | via ExportJob.tenantId join — never queried directly by client |
| ExportAuditEvent | OWNER read | tenantId = JWT.tenantId AND role = OWNER |

Note: MAOS uses NestJS service-layer tenant scoping + PermissionGuard pattern rather than PostgreSQL row-level security. All RLS rules above are enforced at the service layer via TenantContextGuard and PermissionGuard.

## 4.8 Queue / Job List

| Queue | Job Type | Worker | Description |
| --- | --- | --- | --- |
| ExportQueue (BullMQ) | PROCESS_EXPORT_JOB | ExportQueueService.processExportJob() | Picks up PENDING ExportJob; sets PROCESSING; runs export strategy; uploads file; sets COMPLETED + creates ExportFile; on error sets FAILED and re-queues if retryCount < 3 |
| ExportQueue (BullMQ) | RETRY_EXPORT_JOB | ExportQueueService.retryExportJob() | Re-queued by processExportJob on failure; exponential backoff: 30s, 2m, 10m |
| InvoicePDFQueue (BullMQ) | GENERATE_INVOICE_PDF | InvoicePDFService.processGenerate() | Triggered by POST /invoices/:id/pdf/generate; renders template; uploads PDF; sets InvoicePDFRecord.status=READY |

## 4.9 Seed Data Requirements

| Entity | Count | Notes |
| --- | --- | --- |
| Invoice (dev fixtures) | 20 | Mix of statuses: 5 PAID, 5 SENT, 4 OVERDUE, 3 PARTIALLY_PAID, 2 DRAFT, 1 VOID |
| Payment (dev fixtures) | 12 | Confirmed payments linked to fixture invoices; varied methods |
| ExportJob (dev fixtures) | 3 | 1 COMPLETED with ExportFile, 1 PENDING, 1 FAILED — for UI testing |
| InvoicePDFRecord (dev) | 5 | 3 READY (owner + client versions), 1 PENDING, 1 FAILED |

## 4.10 Environment Variables

| Variable | Required | Description |
| --- | --- | --- |
| OBJECT_STORAGE_ENDPOINT | Yes | Minio/S3 endpoint URL (e.g. http://localhost:9000) |
| OBJECT_STORAGE_BUCKET_INVOICES | Yes | Bucket name for invoice PDFs |
| OBJECT_STORAGE_BUCKET_EXPORTS | Yes | Bucket name for export files |
| OBJECT_STORAGE_ACCESS_KEY | Yes | Access key for object storage |
| OBJECT_STORAGE_SECRET_KEY | Yes | Secret key for object storage — never logged |
| INVOICE_PDF_SIGNED_URL_TTL_SECONDS | Yes | Signed URL expiry for PDFs (default: 900 = 15 min) |
| EXPORT_SIGNED_URL_TTL_SECONDS | Yes | Signed URL expiry for exports (default: 900 = 15 min) |
| EXPORT_RETENTION_DAYS | Placeholder | Export file retention days — not enforced until Sprint 15 (default: 30) |
| EXPORT_MAX_RETRIES | Yes | Max export job retries (default: 3) |
| REDIS_URL | Yes | Redis URL for BullMQ (already set from Sprint 11) |

# 5. Workflows

## Workflow 1 — Owner Finance BI Dashboard Load

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/dashboard |
| Pre-condition | Owner is authenticated; JWT contains tenantId + OWNER role + FINANCE_BI_READ permission |

- JwtAuthGuard validates JWT token and extracts userId, tenantId, role

- PermissionGuard checks FINANCE_BI_READ — rejects non-Owner with 403 (empty body)

- TenantContextGuard injects tenantId into request context

- FinanceBIController invokes FinanceBIService.getDashboard(tenantId, period)

- FinanceBIService calls RevenueReportService, InvoiceAnalyticsService, PaymentAnalyticsService, CashflowReportService in parallel

- Each service queries Prisma with WHERE tenantId=:t AND deletedAt IS NULL

- FinanceBIService assembles FinanceBIDashboardResponseDto

- Audit event FINANCE_BI_ACCESS logged: userId, tenantId, route, timestamp

- Response returned to client — no internal cost or margin data included

Security: Non-Owner role → 403. Response body must be empty on 403. No aggregate financial data in error response.

## Workflow 2 — Invoice Analytics

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/invoices/analytics |
| Pre-condition | Owner authenticated; FINANCE_BI_READ permission present |

- JwtAuthGuard + PermissionGuard(FINANCE_BI_READ) + TenantContextGuard validate request

- InvoiceAnalyticsService.getAnalytics(tenantId, filters) called

- Query: SELECT status, COUNT(*), SUM(totalAmount) FROM Invoice WHERE tenantId=:t AND deletedAt IS NULL GROUP BY status

- Overdue count: COUNT where dueDate < NOW() AND status NOT IN [PAID, VOID]

- Average invoice value: AVG(totalAmount) WHERE status != VOID

- Top clients by outstanding: SUM(amountDue) GROUP BY clientId ORDER BY DESC LIMIT 10 — joins Client for name

- Assemble InvoiceAnalyticsDto

- Audit event logged; response returned

Security: MANAGER, EMPLOYEE, CONTRACTOR, CLIENT → 403. No partial invoice data in error body.

## Workflow 3 — Payment Analytics

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/payments/analytics |
| Pre-condition | Owner authenticated; FINANCE_BI_READ permission present |

- JwtAuthGuard + PermissionGuard + TenantContextGuard validate request

- PaymentAnalyticsService.getAnalytics(tenantId, period) called

- Total collected: SUM(amount) WHERE status=CONFIRMED AND tenantId=:t AND deletedAt IS NULL

- Method breakdown: GROUP BY method

- Period comparison: two queries with date ranges (currentPeriod vs priorPeriod)

- Collection rate: totalCollected / totalInvoiced × 100 (join Invoice)

- Average days to payment: AVG(DATEDIFF(confirmedAt, issuedAt)) for CONFIRMED payments

- Assemble PaymentAnalyticsDto; audit event logged; response returned

Security: Non-Owner → 403. No payment totals or method data in error response.

## Workflow 4 — Overdue Invoice Analytics

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/invoices/overdue |
| Pre-condition | Owner authenticated; FINANCE_BI_READ permission present |

- JwtAuthGuard + PermissionGuard + TenantContextGuard validate request

- InvoiceAnalyticsService.getOverdueAnalytics(tenantId) called

- Query: WHERE (status=OVERDUE OR (dueDate < NOW() AND status NOT IN [PAID,VOID])) AND tenantId=:t AND deletedAt IS NULL

- overdueCount: COUNT of matching rows

- overdueTotal: SUM(amountDue) of matching rows

- overdueByClient: GROUP BY clientId JOIN Client — sort by overdueTotal DESC

- mostOverdueDays: MAX(NOW() - dueDate)

- overdueRate: overdueCount / totalActiveInvoiceCount × 100

- Audit event logged; response returned

Security: Non-Owner → 403 with empty body.

## Workflow 5 — Aging Report

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/invoices/aging |
| Pre-condition | Owner authenticated; FINANCE_BI_READ permission present |

- JwtAuthGuard + PermissionGuard + TenantContextGuard validate request

- AgingReportService.getAgingReport(tenantId) called

- Query all non-deleted, non-PAID, non-VOID invoices: SELECT id, amountDue, dueDate, clientId

- Compute daysOverdue = MAX(0, NOW() - dueDate) for each invoice

- Assign to bucket: CURRENT (daysOverdue=0), 1_30, 31_60, 61_90, OVER_90

- For each bucket: count, totalAmountDue, clientBreakdown[]

- Assemble AgingReportDto with 5 buckets

- Audit event logged; response returned

Security: Non-Owner → 403. Bucket totals must not be visible in error response.

## Workflow 6 — Cashflow Baseline Report

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/cashflow |
| Pre-condition | Owner authenticated; FINANCE_BI_READ; optional ?period=MONTHLY¦QUARTERLY query param |

- JwtAuthGuard + PermissionGuard + TenantContextGuard validate request

- CashflowReportService.getCashflow(tenantId, period) called

- expectedInflow: SUM(amountDue) of SENT/PARTIALLY_PAID invoices due in period

- actualInflow: SUM(amount) of CONFIRMED payments received in period

- variance: actualInflow - expectedInflow

- collectionRate: actualInflow / expectedInflow × 100

- outstandingCarryover: SUM(amountDue) of overdue invoices not yet paid

- Return array of CashflowDto per period (default: last 3 months)

- Audit event logged; response returned

Security: Non-Owner → 403. No cashflow figures in error response.

## Workflow 7 — Outstanding Invoice Report

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /finance/bi/outstanding?page=1&limit=20 |
| Pre-condition | Owner authenticated; FINANCE_BI_READ permission present |

- JwtAuthGuard + PermissionGuard + TenantContextGuard validate request

- OutstandingInvoiceService.getOutstanding(tenantId, pagination) called

- Query: WHERE status NOT IN [PAID,VOID] AND deletedAt IS NULL AND tenantId=:t

- Sort by daysOverdue DESC, amountDue DESC

- Pagination: page, limit, total count (total count visible to Owner — not suppressed)

- For each invoice: compute daysOverdue, assign agingBucket, join Client for clientName

- Assemble PaginatedOutstandingDto

- Audit event logged; response returned

Security: Hidden count suppression does NOT apply here — Owner is permitted to see total count of outstanding invoices.

## Workflow 8 — Invoice PDF Generation

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | POST /invoices/:id/pdf/generate |
| Pre-condition | Owner authenticated; Invoice exists in tenant; INVOICE_PDF_GENERATE permission |

- JwtAuthGuard + PermissionGuard(INVOICE_PDF_GENERATE) + TenantContextGuard validate request

- Load Invoice by id WHERE tenantId=:t AND deletedAt IS NULL — 404 if not found

- Create InvoicePDFRecord: status=PENDING, invoiceId, tenantId, version computed

- Audit event INVOICE_PDF_GENERATION_STARTED logged

- Queue InvoicePDFQueue job: GENERATE_INVOICE_PDF with invoiceId, tenantId, recordId

- Return InvoicePDFRecord (id, status=PENDING, invoiceId) — no objectKey

- Background: InvoicePDFService renders template, uploads to object storage

- On success: update InvoicePDFRecord status=READY, objectKey set (not returned), generatedAt, fileSize

- Audit event INVOICE_PDF_GENERATED logged with recordId

- On failure: update InvoicePDFRecord status=FAILED; INVOICE_PDF_FAILED audit event logged

Security: Invoice.tenantId must match JWT.tenantId. Direct objectKey never returned in any response.

## Workflow 9 — Invoice PDF Storage

| Field | Value |
| --- | --- |
| Actor | InvoicePDFService (background) |
| Trigger | InvoicePDFQueue GENERATE_INVOICE_PDF job |
| Pre-condition | InvoicePDFRecord in PENDING state; Invoice data loaded |

- Load Invoice + LineItems + Client + PaymentHistory for the invoiceId

- InvoicePDFTemplateService.renderOwnerPDF(invoice): build full invoice PDF template

- InvoicePDFTemplateService.renderClientPDF(invoice): build redacted client-safe PDF template

- Upload owner PDF to: tenants/{tenantId}/invoices/{invoiceId}/owner_v{n}.pdf

- Upload client PDF to: tenants/{tenantId}/invoices/{invoiceId}/client_v{n}.pdf

- Store objectKeys in InvoicePDFRecord (redactedForClient differentiates the two records)

- Update both InvoicePDFRecords: status=READY, generatedAt=NOW(), fileSize

- Emit audit event INVOICE_PDF_STORED with tenantId, invoiceId, size (no objectKey in event payload)

Security: objectKey format includes tenantId prefix — ensures cross-tenant access is physically impossible at storage layer.

## Workflow 10 — Owner Invoice PDF Access

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /invoices/:id/pdf/download |
| Pre-condition | Owner authenticated; InvoicePDFRecord with status=READY exists for invoiceId |

- JwtAuthGuard + PermissionGuard(INVOICE_PDF_READ) + TenantContextGuard validate request

- Load InvoicePDFRecord WHERE invoiceId=:id AND tenantId=:t AND redactedForClient=false AND status=READY

- 404 if no READY owner PDF record found

- InvoicePDFStorageService.generateSignedUrl(objectKey, ttl=900): call object storage SDK

- Audit event INVOICE_PDF_OWNER_DOWNLOAD logged: userId, tenantId, invoiceId, recordId, timestamp

- Return { signedUrl, expiresAt } — objectKey never included in response

Security: objectKey must not appear in response. Signed URL TTL = 15 min. Expired URL → 403 from object storage.

## Workflow 11 — Client Invoice PDF Access

| Field | Value |
| --- | --- |
| Actor | Client |
| Trigger | GET /client/invoices/:id/pdf/download |
| Pre-condition | Client authenticated; Invoice belongs to this client; client-safe PDF exists |

- JwtAuthGuard validates JWT; extract userId, clientId from JWT

- Load Invoice WHERE id=:id AND tenantId=:t AND deletedAt IS NULL

- 404 if invoice not found in tenant

- ClientScopeGuard: assert invoice.clientId === JWT.clientId — 403 if mismatch

- Load InvoicePDFRecord WHERE invoiceId=:id AND tenantId=:t AND redactedForClient=true AND status=READY

- 404 if no READY client PDF (owner must generate first)

- InvoicePDFStorageService.generateSignedUrl(clientPDFObjectKey, ttl=900)

- Audit event INVOICE_PDF_CLIENT_DOWNLOAD: userId, clientId, tenantId, invoiceId, timestamp

- Return { signedUrl, expiresAt } — no internal fields, no objectKey

Security: Client cannot access another client's invoice. ClientScopeGuard check is mandatory. 403 response body must not include invoice data.

## Workflow 12 — Export Job Creation

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | POST /exports { exportType, filters? } |
| Pre-condition | Owner authenticated; EXPORT_READ permission; valid exportType provided |

- JwtAuthGuard + PermissionGuard(EXPORT_READ) + TenantContextGuard validate request

- Validate exportType is a valid ExportType enum value — 400 if invalid

- Check idempotency: if identical PENDING job exists from same user in last 60s → return existing job

- Create ExportJob: { tenantId, requestedBy=userId, exportType, status=PENDING, retryCount=0, createdAt=NOW() }

- Audit event EXPORT_CREATED logged: jobId, userId, tenantId, exportType

- Queue ExportQueue job: PROCESS_EXPORT_JOB with jobId

- Return ExportJob (id, exportType, status=PENDING, createdAt) — no objectKey, no errorMessage

Security: Only OWNER may create export jobs. FINANCE_SUMMARY + AUDIT_EVENTS require additional FINANCE_EXPORT permission.

## Workflow 13 — Export Job Processing

| Field | Value |
| --- | --- |
| Actor | ExportQueueService (background worker) |
| Trigger | ExportQueue PROCESS_EXPORT_JOB job picked up |
| Pre-condition | ExportJob in PENDING state; tenantId valid; ExportQueue running |

- Load ExportJob WHERE id=:jobId AND status=PENDING — abort if not found or not PENDING

- Update ExportJob: status=PROCESSING, startedAt=NOW()

- Resolve ExportStrategy based on exportType: CsvExportStrategy | PdfExportStrategy | XlsxExportStrategy

- Strategy queries Prisma: all target records WHERE tenantId=:t AND deletedAt IS NULL (within optional filter range)

- Strategy serializes records to file buffer (CSV bytes, PDF bytes, or XLSX placeholder)

- Upload buffer to ExportStorageService: tenants/{tenantId}/exports/{jobId}/{filename}.{ext}

- Create ExportFile: { exportJobId, objectKey, fileName, fileSize, format, tenantId, createdAt, expiresAt }

- Update ExportJob: status=COMPLETED, completedAt=NOW()

- Audit event EXPORT_COMPLETED logged: jobId, userId, tenantId, fileSize, format

Security: objectKey stored in ExportFile.objectKey — never returned in any API response. Tenant prefix in objectKey prevents cross-tenant storage access.

## Workflow 14 — Export File Signed URL

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | GET /exports/:id/download |
| Pre-condition | ExportJob is COMPLETED; ExportFile exists; Owner authenticated |

- JwtAuthGuard + PermissionGuard(EXPORT_READ) + TenantContextGuard validate request

- Load ExportJob WHERE id=:id AND tenantId=:t — 404 if not found

- 403 if ExportJob.requestedBy !== userId (owner can only download their own exports)

- Check ExportJob.status === COMPLETED — 409 if PENDING/PROCESSING, 410 if FAILED_FINAL/CANCELLED

- Load ExportFile WHERE exportJobId=:id

- ExportStorageService.generateSignedUrl(objectKey, ttl=900)

- Audit event EXPORT_DOWNLOAD logged: jobId, userId, tenantId, fileName, timestamp

- Return { signedUrl, expiresAt, fileName } — objectKey never included

Security: objectKey must not appear in response. Signed URL TTL = 15 min. No raw S3/Minio URL in response.

## Workflow 15 — Export Failure / Retry

| Field | Value |
| --- | --- |
| Actor | ExportQueueService (background worker) |
| Trigger | Export processing throws error; job in PROCESSING state |
| Pre-condition | ExportJob in PROCESSING state; retryCount < MAX_RETRIES(3) |

- ExportQueueService catches error during processing

- Increment ExportJob.retryCount

- Store errorMessage internally — NOT returned in API response to client

- If retryCount < MAX_RETRIES: set status=FAILED; re-queue RETRY_EXPORT_JOB with exponential backoff

- Backoff schedule: attempt 1 = 30s, attempt 2 = 2min, attempt 3 = 10min

- If retryCount >= MAX_RETRIES: set status=FAILED_FINAL, completedAt=NOW()

- Audit event EXPORT_FAILED logged: jobId, retryCount, errorType (no raw error stack in audit log)

- If FAILED_FINAL: audit event EXPORT_FAILED_FINAL logged

- ExportStorageService cleans up any partial upload if objectKey was created

Security: errorMessage must never be returned in client API response. Retry is idempotent — same strategy + same data = same output.

## Workflow 16 — Export Archive / Delete

| Field | Value |
| --- | --- |
| Actor | Owner |
| Trigger | DELETE /exports/:id |
| Pre-condition | ExportJob exists in tenant; Owner authenticated |

- JwtAuthGuard + PermissionGuard(EXPORT_READ) + TenantContextGuard validate request

- Load ExportJob WHERE id=:id AND tenantId=:t — 404 if not found

- 403 if ExportJob.requestedBy !== userId

- If status=PROCESSING: reject 409 — cannot delete active job

- If status=COMPLETED: call ExportStorageService.deleteFile(objectKey) to remove from object storage

- Create ExportAuditEvent: EXPORT_CANCELLED; userId, tenantId, jobId, timestamp

- Update ExportJob: status=CANCELLED, completedAt=NOW()

- Update ExportFile (if exists): archived=true

- Return { status: CANCELLED }

- Note: Retention-based auto-deletion is a placeholder — enforcement deferred to Sprint 15

Security: Object storage deletion must complete before responding 200. Audit log required on deletion.

## Workflow 17 — Client-safe Export Boundary

| Field | Value |
| --- | --- |
| Actor | Client (unauthorized attempt) |
| Trigger | POST /exports (any exportType) |
| Pre-condition | Client authenticated; attempts to create an export job |

- JwtAuthGuard validates JWT; identifies role=CLIENT

- PermissionGuard(EXPORT_READ) evaluates: CLIENT role does not have EXPORT_READ permission

- PermissionGuard returns 403 immediately — no ExportJob is created

- Response body: { statusCode: 403, message: "Forbidden" } — no export data, no tenant data

- Audit event UNAUTHORIZED_EXPORT_ATTEMPT logged: userId, tenantId, role=CLIENT, route, timestamp

- Same boundary applies to all /exports/* routes for CLIENT, EMPLOYEE, CONTRACTOR roles

Security: Client role must never reach ExportService. 403 must not reveal any export metadata, job counts, or tenant export history.

## Workflow 18 — Unauthorized Finance BI Access

| Field | Value |
| --- | --- |
| Actor | Manager / Employee / Contractor / Client (unauthorized attempt) |
| Trigger | GET /finance/bi/* (any BI route) |
| Pre-condition | Non-Owner authenticated user attempts to access finance BI |

- JwtAuthGuard validates JWT; extracts role

- PermissionGuard(FINANCE_BI_READ) evaluates: only OWNER role has this permission

- Non-Owner role → PermissionGuard returns 403 immediately

- Response: { statusCode: 403, message: "Forbidden" } — no financial data in body

- Response must not include any revenue total, invoice count, payment total, or cashflow figure

- Pagination metadata on 403: no total count, no page info

- Audit event UNAUTHORIZED_FINANCE_BI_ACCESS logged: userId, tenantId, role, route, timestamp

Security: This is the most critical security boundary in Sprint 12. Response body on 403 must be empty of all financial values. Automated negative test suite validates this for every BI route.

## Workflow 19 — Unauthorized Export Access

| Field | Value |
| --- | --- |
| Actor | Manager / Employee / Contractor / Client (unauthorized attempt) |
| Trigger | GET /exports or POST /exports |
| Pre-condition | Non-Owner authenticated user attempts to access exports |

- JwtAuthGuard validates JWT; extracts role

- PermissionGuard(EXPORT_READ) evaluates: only OWNER has this permission

- Non-Owner → 403 immediately

- Response: { statusCode: 403, message: "Forbidden" } — no job list, no export counts in body

- Audit event UNAUTHORIZED_EXPORT_ACCESS logged: userId, tenantId, role, route, timestamp

Security: 403 response must not include export counts, job IDs, or filenames. Export history must not be guessable from error response.

## Workflow 20 — Finance BI Audit Logging

| Field | Value |
| --- | --- |
| Actor | System (triggered by any Finance BI request) |
| Trigger | Any successful or unsuccessful request to /finance/bi/* routes |
| Pre-condition | Request reaches FinanceBIController (after guard chain) |

- After response is prepared (post-controller), audit interceptor fires

- Successful request: FINANCE_BI_ACCESS event; userId, tenantId, route, method, statusCode=200, timestamp

- Failed permission (403): UNAUTHORIZED_FINANCE_BI_ACCESS event; userId, tenantId, role, route, timestamp

- Audit event is written to AuditEvent table (existing Sprint 1 audit infrastructure)

- Audit event write is best-effort — failure to write audit log must not fail the API response

- Audit logs are Owner-only readable (existing Sprint 11 audit report view)

Security: Audit log write must not include any computed aggregate values from the BI response — log the event, not the data.

## Workflow 21 — Numbering Discrepancy Documentation

| Field | Value |
| --- | --- |
| Actor | Architecture Review / Technical Program Manager |
| Trigger | Sprint 12 initiation — reading sprint cover document |
| Pre-condition | EP Active Roadmap Amendment v1.0 saved; Audit v1.0 saved |

- Confirm: Active Sprint 12 title = "Finance BI Reports, Advanced Analytics Baseline, Invoice PDF Generation & Export Execution Foundation"

- Confirm: Phase 15 Sprint 12 title "MVP Release Candidate" is retired — reference Amendment v1.0

- Confirm: Existing docs/sprint-12/ RC artifacts (release-candidate-checklist.md, rc-version-manifest.md, etc.) are Phase 15-path artifacts, not active EP Sprint 12 scope

- Confirm: Automation Engine is NOT Sprint 12 — deferred to Sprint 16 per Amendment v1.0

- Record: This EP Sprint 12 document supersedes those artifacts for the purpose of the active sprint

- Document discrepancy in Sprint 12 cover (Section 1) and in the sprint-12-implementation-summary.md

- No code changes required — discrepancy is documentation-only

## Workflow 22 — Block 2 Close-Out Readiness

| Field | Value |
| --- | --- |
| Actor | Technical Program Manager / Architecture Review |
| Trigger | Sprint 12 completion — all acceptance criteria signed off |
| Pre-condition | Sprint 10, Sprint 11, Sprint 12 all complete; all ACs passed |

- Verify Sprint 10 deliverables: Finance Portal, Client Invoices, Payment Visibility — Complete

- Verify Sprint 11 deliverables: Reporting, Search, Governance, QA/UAT, Security Hardening — Complete

- Verify Sprint 12 deliverables: Finance BI, Invoice PDF, Export Execution — all ACs signed off

- Check deferred scope register: all D-series items have assigned sprint in Block 3

- Check GAP-01 (MVP Regression): CLOSED in Sprint 11

- Check GAP-02 (RC Hardening): recorded in Amendment v1.0 as Block 3 sprint

- Check GAP-03 (Production Launch): recorded in Amendment v1.0 as Block 3 sprint

- Issue MAOS_Block2_CloseOut_Review_v1.0.md: confirm all Block 2 goals met

- Define Block 3 Sprint 13 (Launch/RC) as next sprint after Block 2 Close-Out Review

# 6. Test Matrices

## 6.1 QA Test Matrix

| ID | Area | Test Description | Expected Result | Blocking |
| --- | --- | --- | --- | --- |
| T-FB-01 | Finance BI | Owner GET /finance/bi/dashboard → 200 | FinanceBIDashboardResponseDto with revenue, invoices, payments, cashflow sections | Yes |
| T-FB-02 | Finance BI | Revenue metrics return correct total for current period | totalRevenue matches SUM of confirmed payments in period | Yes |
| T-FB-03 | Finance BI | Invoice analytics: count by status matches fixture data | statusBreakdown entries match seeded invoice statuses | Yes |
| T-FB-04 | Finance BI | Overdue count computed correctly | overdueCount matches invoices where dueDate < NOW and status != PAID/VOID | Yes |
| T-FB-05 | Finance BI | Aging report buckets are correct | 5 buckets returned; each invoice assigned to exactly one bucket | Yes |
| T-FB-06 | Finance BI | Cashflow baseline: expectedInflow and actualInflow populated | Non-null values for seeded period; variance = actualInflow - expectedInflow | Yes |
| T-FB-07 | Finance BI | Outstanding invoice list is paginated and tenant-scoped | Returns only unpaid invoices for current tenant; page/limit respected | Yes |
| T-FB-08 | Finance BI | Client balance analytics returns per-client breakdown | Array of ClientBalanceDto; totalInvoiced - totalPaid = outstandingBalance | Yes |
| T-IP-01 | Invoice PDF | POST /invoices/:id/pdf/generate creates InvoicePDFRecord | Record with status=PENDING returned; recordId in response | Yes |
| T-IP-02 | Invoice PDF | Background job sets InvoicePDFRecord status=READY after generation | Poll GET /invoices/:id/pdf → status=READY within 10s of seed trigger | Yes |
| T-IP-03 | Invoice PDF | GET /invoices/:id/pdf/download returns signed URL | Response contains signedUrl + expiresAt; no objectKey field | Yes |
| T-IP-04 | Invoice PDF | Signed URL contains TTL of 15 minutes (900s) | expiresAt ≈ NOW + 900s | Yes |
| T-IP-05 | Invoice PDF | Client downloads own invoice PDF → 200 with signed URL | signedUrl present; no internal fields in response body | Yes |
| T-IP-06 | Invoice PDF | PDF generation is audit logged | AuditEvent with type=INVOICE_PDF_GENERATED exists after generation | Yes |
| T-IP-07 | Invoice PDF | Client PDF marked redactedForClient=true | InvoicePDFRecord.redactedForClient=true for client-safe record | Yes |
| T-EX-01 | Export | POST /exports returns ExportJob with status=PENDING | id, exportType, status=PENDING, createdAt in response; no objectKey | Yes |
| T-EX-02 | Export | Completed export job has ExportFile record | After processing: ExportJob.status=COMPLETED; ExportFile exists | Yes |
| T-EX-03 | Export | GET /exports/:id/download returns signed URL when COMPLETED | signedUrl + expiresAt + fileName; no objectKey | Yes |
| T-EX-04 | Export | Failed export job retried correctly | After 3 failures: status=FAILED_FINAL; retryCount=3 | Yes |
| T-EX-05 | Export | Export job is tenant-scoped | ExportJob.tenantId matches JWT.tenantId; other tenant jobs not accessible | Yes |
| T-EX-06 | Export | Export audit event logged on creation, completion, download | EXPORT_CREATED, EXPORT_COMPLETED, EXPORT_DOWNLOAD events in AuditEvent | Yes |
| T-EX-07 | Export | Export job idempotency: duplicate request in 60s returns existing job | Second POST /exports with same type returns existing PENDING job id | Yes |
| T-EX-08 | Export | DELETE /exports/:id cancels job and deletes file from storage | ExportJob.status=CANCELLED; ExportFile.archived=true; object deleted from storage | Yes |

## 6.2 Security Test Matrix

| ID | Area | Test | Expected Result | Blocking |
| --- | --- | --- | --- | --- |
| S-FB-01 | Finance BI Access | Manager GET /finance/bi/dashboard → 403 | 403 Forbidden; body = { statusCode:403, message:"Forbidden" } only | Yes |
| S-FB-02 | Finance BI Access | Employee GET /finance/bi/revenue → 403 | 403; no revenue data in body | Yes |
| S-FB-03 | Finance BI Access | Contractor GET /finance/bi/invoices/analytics → 403 | 403; no invoice counts in body | Yes |
| S-FB-04 | Finance BI Access | Client GET /finance/bi/cashflow → 403 | 403; no cashflow figures in body | Yes |
| S-FB-05 | Finance BI Access | Unauthenticated GET /finance/bi/dashboard → 401 | 401 Unauthorized; no financial data | Yes |
| S-IP-01 | Invoice PDF | Client accesses another client invoice PDF → 403 | 403; ClientScopeGuard blocks; no invoice data in body | Yes |
| S-IP-02 | Invoice PDF | Manager GET /invoices/:id/pdf/download → 403 | 403; no PDF URL, no objectKey in body | Yes |
| S-IP-03 | Invoice PDF | Client GET response must not include objectKey field | objectKey absent from all PDF API responses | Yes |
| S-IP-04 | Invoice PDF | Owner PDF response must not include raw storage URL | No S3/Minio bucket URL in signedUrl pattern check | Yes |
| S-EX-01 | Export Access | Employee POST /exports → 403 | 403; no ExportJob created | Yes |
| S-EX-02 | Export Access | Client GET /exports → 403 | 403; no export list in body | Yes |
| S-EX-03 | Export Access | Cross-tenant: Owner from Tenant B GET /exports/:id (Tenant A job) → 404 | 404; TenantContextGuard blocks cross-tenant lookup | Yes |
| S-EX-04 | Export Access | objectKey field absent from all export API responses | No objectKey in ExportJob or ExportFile response DTOs | Yes |
| S-EX-05 | Export Access | Expired signed URL → 403 from object storage | Object storage returns 403 after TTL; no backend bypass | Yes |
| S-EX-06 | Export Access | FINANCE_SUMMARY export requires FINANCE_EXPORT permission | Manager without FINANCE_EXPORT → 403 even if EXPORT_READ present | Yes |

## 6.3 Negative Finance Analytics Visibility Test Matrix

These tests verify that unauthorized roles receive zero financial data — no partial values, no totals, no counts — in error responses.

| ID | Role | Route | Expected 403 Body | Blocked Data Must Not Appear |
| --- | --- | --- | --- | --- |
| N-01 | Manager | GET /finance/bi/dashboard | { statusCode:403, message:"Forbidden" } | Revenue total, invoice count, payment total, cashflow variance |
| N-02 | Employee | GET /finance/bi/revenue | { statusCode:403, message:"Forbidden" } | totalRevenue, revenueByClient, revenueGrowthRate |
| N-03 | Client | GET /finance/bi/invoices/analytics | { statusCode:403, message:"Forbidden" } | Invoice status counts, overdue count, average invoice value |
| N-04 | Contractor | GET /finance/bi/payments/analytics | { statusCode:403, message:"Forbidden" } | totalCollected, methodBreakdown, collectionRate |
| N-05 | Manager | GET /finance/bi/invoices/aging | { statusCode:403, message:"Forbidden" } | Bucket counts, totalAmountDue per bucket |
| N-06 | Employee | GET /finance/bi/cashflow | { statusCode:403, message:"Forbidden" } | expectedInflow, actualInflow, variance, collectionRate |
| N-07 | Client | GET /finance/bi/outstanding | { statusCode:403, message:"Forbidden" } | Invoice list, amountDue, daysOverdue, total count |
| N-08 | Manager | GET /finance/bi/clients/:id/balance | { statusCode:403, message:"Forbidden" } | totalInvoiced, totalPaid, outstandingBalance |
| N-09 | Any non-owner | GET /finance/bi/* (pagination response) | No pagination metadata on 403 | total, page, limit, hasNextPage fields must not appear |
| N-10 | Unauthenticated | GET /finance/bi/dashboard | { statusCode:401, message:"Unauthorized" } | All financial data — 401 body must be minimal |

## 6.4 Export Security Test Matrix

| ID | Scenario | Test Action | Expected Result | Blocking |
| --- | --- | --- | --- | --- |
| E-01 | Client export attempt | Client POST /exports { exportType:"INVOICES" } | 403; no ExportJob created in DB | Yes |
| E-02 | Manager finance export | Manager POST /exports { exportType:"FINANCE_SUMMARY" } | 403; FINANCE_EXPORT permission required | Yes |
| E-03 | objectKey exposure | Owner GET /exports/:id response | objectKey field absent from response DTO | Yes |
| E-04 | Direct storage URL | Owner GET /exports/:id/download | signedUrl does not match raw bucket URL pattern (e.g. no ":9000/" prefix in response) | Yes |
| E-05 | Signed URL expiry | Access signedUrl after 901 seconds | Object storage returns 403; no server-side bypass | Yes |
| E-06 | Cross-tenant export | Tenant B owner GET /exports/:id (Tenant A job) | 404 — TenantContextGuard prevents cross-tenant lookup | Yes |
| E-07 | Cross-tenant download | Tenant B owner GET /exports/:id/download (Tenant A file) | 404 — ExportFile.tenantId mismatch | Yes |
| E-08 | Retry safety | Re-run export job with same exportType and data | Identical CSV output — strategy is idempotent | Yes |
| E-09 | Partial file on failure | Export fails after partial upload | Partial file deleted from storage; ExportFile record not created | Yes |
| E-10 | XLSX placeholder | POST /exports { exportType:"INVOICES", format:"XLSX" } | Returns stub file; response indicates placeholder; no real XLSX data | Yes |

## 6.5 Client Invoice PDF Visibility Test Matrix

| ID | Scenario | Test Action | Expected Result | Blocking |
| --- | --- | --- | --- | --- |
| C-01 | Client accesses own invoice PDF | Client GET /client/invoices/:ownInvoiceId/pdf/download | 200; signedUrl present; expiresAt present; no objectKey | Yes |
| C-02 | Client accesses other client PDF | Client GET /client/invoices/:otherClientInvoiceId/pdf/download | 403; ClientScopeGuard blocks; no invoice data in body | Yes |
| C-03 | Client PDF field set check | Inspect client PDF response DTO | No internalNotes, costMargin, profitability, tenantId, ownerId fields in response | Yes |
| C-04 | Owner PDF vs Client PDF | Compare InvoicePDFRecord for same invoice | Owner record: redactedForClient=false; Client record: redactedForClient=true | Yes |
| C-05 | Client PDF includes correct fields | Client downloads PDF and body parsed | invoiceNumber, issuedAt, dueDate, status, lineItems (no cost), totalAmount, amountDue present | Yes |
| C-06 | Client invoice not yet PDFed | Client requests PDF before generation | 404 with message "PDF not yet generated"; no invoice data in body | Yes |
| C-07 | Client PDF audit log | After client PDF download | AuditEvent with type=INVOICE_PDF_CLIENT_DOWNLOAD, clientId, invoiceId, timestamp exists | Yes |
| C-08 | Unauthenticated client PDF request | GET /client/invoices/:id/pdf/download (no JWT) | 401; no invoice data in body | Yes |

## 6.6 Accessibility Test Matrix

| ID | Component | Requirement | Test Method | Pass Criteria |
| --- | --- | --- | --- | --- |
| A-01 | Finance BI KPI Cards | All KPI cards have aria-label describing metric and value | Manual + axe-core scan | 0 aria-label violations on BI dashboard |
| A-02 | Invoice Analytics Charts | Chart containers have role=img + aria-label with data summary | Manual | Chart aria-label present and descriptive |
| A-03 | Aging Report Table | Table has <caption> or aria-label; headers use <th scope=col> | axe-core | 0 table accessibility violations |
| A-04 | Export Center Status Badges | Status badges use semantic HTML + aria-label (not color alone) | Manual + axe-core | Color contrast ≥ 4.5:1; badge has aria-label |
| A-05 | Export Download Button | Download button has descriptive aria-label including file type | Manual | aria-label includes exportType + format |
| A-06 | Invoice PDF Preview | PDF embed/iframe has title attribute | Manual | iframe.title is set to invoice description |
| A-07 | Client Invoice Document Page | Page accessible by keyboard navigation (Tab/Enter/Space) | Manual keyboard test | All interactive elements reachable via keyboard |
| A-08 | Error States | 403/404 error pages have descriptive headings and message | Manual | Page has h1, descriptive error message, no financial data leaked |

# 7. Acceptance Criteria

## 7.1 Finance BI Acceptance Criteria

| ID | Criterion | Verification |
| --- | --- | --- |
| AC-FB-01 | Owner GET /finance/bi/dashboard returns all four KPI sections (revenue, invoices, payments, cashflow) with non-null values for seeded data | API test T-FB-01 |
| AC-FB-02 | Invoice analytics statusBreakdown covers all 7 invoice statuses; overdueCount > 0 for seeded overdue fixtures | API test T-FB-03, T-FB-04 |
| AC-FB-03 | Aging report returns exactly 5 buckets; every seeded outstanding invoice appears in exactly one bucket | API test T-FB-05 |
| AC-FB-04 | Cashflow report variance = actualInflow - expectedInflow (within floating-point tolerance) | API test T-FB-06 |
| AC-FB-05 | Outstanding invoice list is paginated; page=1 limit=10 returns max 10 records; total count matches DB | API test T-FB-07 |
| AC-FB-06 | Client balance analytics shows outstandingBalance = totalInvoiced - totalPaid per client | API test T-FB-08 |
| AC-FB-07 | All finance BI routes return 403 for MANAGER, EMPLOYEE, CONTRACTOR, CLIENT roles | Security tests S-FB-01..04, Negative tests N-01..08 |
| AC-FB-08 | 403 response body contains no revenue, invoice, or payment data | Negative test suite N-01..10 |
| AC-FB-09 | All finance BI requests generate FINANCE_BI_ACCESS audit event | API test T-FB-01 + audit log check |
| AC-FB-10 | Soft-deleted invoices and payments excluded from all analytics | Verify with deleted fixture: counts do not change after deletion |

## 7.2 Invoice PDF Acceptance Criteria

| ID | Criterion | Verification |
| --- | --- | --- |
| AC-IP-01 | POST /invoices/:id/pdf/generate returns InvoicePDFRecord with status=PENDING and no objectKey field | API test T-IP-01 |
| AC-IP-02 | Background PDF generation sets InvoicePDFRecord.status=READY within reasonable time | API test T-IP-02 |
| AC-IP-03 | Owner GET /invoices/:id/pdf/download returns { signedUrl, expiresAt } with no objectKey | API test T-IP-03 |
| AC-IP-04 | signedUrl TTL is 900 seconds (±10s tolerance) | API test T-IP-04 |
| AC-IP-05 | Client can download their own invoice PDF via /client/invoices/:id/pdf/download | API test T-IP-05, Client visibility test C-01 |
| AC-IP-06 | Client cannot download another client's invoice PDF (403) | Client visibility test C-02 |
| AC-IP-07 | Client PDF (redactedForClient=true) contains no internalNotes, costMargin, tenantId fields | Client visibility test C-03, C-05 |
| AC-IP-08 | PDF generation and download events are audit-logged | API test T-IP-06, T-IP-07 |
| AC-IP-09 | Two InvoicePDFRecords created per generation: owner (redactedForClient=false) + client (redactedForClient=true) | DB assertion T-IP-07 |

## 7.3 Export Execution Acceptance Criteria

| ID | Criterion | Verification |
| --- | --- | --- |
| AC-EX-01 | POST /exports returns ExportJob with status=PENDING, id, exportType; no objectKey in response | QA test T-EX-01 |
| AC-EX-02 | Completed export job produces ExportFile record; status=COMPLETED | QA test T-EX-02 |
| AC-EX-03 | GET /exports/:id/download returns { signedUrl, expiresAt, fileName } with no objectKey | QA test T-EX-03 |
| AC-EX-04 | Failed export job retries 3 times then sets status=FAILED_FINAL | QA test T-EX-04 |
| AC-EX-05 | Export jobs are tenant-scoped; cross-tenant access returns 404 | Security test S-EX-03 |
| AC-EX-06 | objectKey absent from all export API responses (job, file, download) | Security test S-EX-03, S-EX-04, E-03 |
| AC-EX-07 | EXPORT_CREATED, EXPORT_COMPLETED, EXPORT_DOWNLOAD audit events generated | QA test T-EX-06 |
| AC-EX-08 | DELETE /exports/:id cancels job, sets archived=true on ExportFile, deletes from storage | QA test T-EX-08 |
| AC-EX-09 | Duplicate export job within 60s returns existing job ID (idempotency) | QA test T-EX-07 |
| AC-EX-10 | Non-Owner roles receive 403 on all /exports/* routes | Security test S-EX-01, S-EX-02, Export security E-01, E-02 |

# 8. Risk Register

| ID | Risk | Probability | Severity | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Object storage (Minio) unavailable during PDF generation → PDF stuck in PENDING | Low | High | InvoicePDFQueue retry with backoff; InvoicePDFRecord.status=FAILED after 3 retries; owner sees failed status |
| R-02 | Large CSV export (10k+ records) times out BullMQ job | Medium | High | Chunk-based CSV streaming in CsvExportStrategy; BullMQ job timeout set to 5 min; FAILED state + retry |
| R-03 | Client accesses wrong invoice PDF | Low | Critical | ClientScopeGuard asserts invoice.clientId === JWT.clientId; test C-02 validates; security test S-IP-01 validates |
| R-04 | Finance BI response leaks data to non-Owner role | Low | Critical | PermissionGuard on all BI routes; negative test suite N-01..N-10; no partial data in 403 response body |
| R-05 | Export file expiry not enforced → stale files accumulate in object storage | Medium | Medium | expiresAt field exists; manual DELETE /exports/:id available; automated enforcement Sprint 15 |
| R-06 | Signed URL logged in server logs → URL leaked | Low | High | Never log signedUrl; log only objectKey hash or recordId; DevOps log scrubbing config |
| R-07 | Cross-tenant data in same object storage bucket | Low | Critical | objectKey format: tenants/{tenantId}/... prefix; bucket policy enforced by DevOps; S-EX-06 validates |
| R-08 | Client PDF template renders incorrect invoice data (wrong client fields) | Low | High | Unit test InvoicePDFTemplateService with fixture invoice; C-05 validates field set |
| R-09 | Hidden totals leak in BI pagination response (total count for non-owners) | Low | High | PermissionGuard blocks before pagination runs; N-07 validates; BI service never runs for non-Owner |
| R-10 | Export queue fills under load → new jobs blocked | Low | Medium | Queue depth monitoring placeholder; rate-limit: max 3 concurrent PENDING jobs per user (enforced in ExportService) |
| R-11 | XLSX placeholder returns stub — user confused by empty file | Medium | Low | Response includes header x-export-status: PLACEHOLDER; UI shows "XLSX format coming in Sprint 14" message |
| R-12 | InvoicePDFRecord objectKey exposed through error messages in staging logs | Low | Medium | errorMessage stored in DB only; never returned in API response; log masking for objectKey pattern |

# 9. Sprint 12 Final Approval Checklist

| # | Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | All Finance BI routes return correct data for seeded fixtures | Backend Lead | Pending |
| 2 | All Finance BI routes return 403 for non-Owner roles (negative test suite passed) | Security Architect | Pending |
| 3 | Finance BI 403 response body contains no financial data (N-01 through N-10 passed) | QA Lead | Pending |
| 4 | InvoicePDFRecord created on POST /invoices/:id/pdf/generate | Backend Lead | Pending |
| 5 | InvoicePDFRecord status=READY after background processing | Backend Lead | Pending |
| 6 | Owner signed URL download works; objectKey absent from response | Backend Lead | Pending |
| 7 | Client invoice PDF download works for own invoice; blocks other client (C-01, C-02) | QA Lead | Pending |
| 8 | Client PDF redactedForClient=true; no internal fields (C-03, C-05) | Security Architect | Pending |
| 9 | All PDF audit events logged (INVOICE_PDF_GENERATED, OWNER_DOWNLOAD, CLIENT_DOWNLOAD) | Backend Lead | Pending |
| 10 | ExportJob created with PENDING status; objectKey absent from response | Backend Lead | Pending |
| 11 | Export processing worker completes job; ExportFile created | Backend Lead | Pending |
| 12 | Export signed URL download works; objectKey absent (E-03, E-04) | Backend Lead | Pending |
| 13 | Export retry logic: 3 retries → FAILED_FINAL (T-EX-04) | Backend Lead | Pending |
| 14 | Cross-tenant export access blocked (S-EX-03, S-EX-06, S-EX-07) | Security Architect | Pending |
| 15 | Export audit events logged (EXPORT_CREATED, COMPLETED, DOWNLOAD, CANCELLED) | Backend Lead | Pending |
| 16 | Finance BI Dashboard UI: KPI cards render for Owner | Frontend Lead | Pending |
| 17 | Export Center UI: job list, status badges, download button functional | Frontend Lead | Pending |
| 18 | Client Invoice Document UI: accessible, client-safe fields only | Frontend Lead | Pending |
| 19 | Prisma migration runs clean on fresh DB | Database Architect | Pending |
| 20 | All new environment variables documented in .env.example | DevOps Architect | Pending |
| 21 | Object storage bucket policies configured for invoices and exports buckets | DevOps Architect | Pending |
| 22 | Accessibility tests A-01..A-08 passed | Frontend Lead | Pending |
| 23 | Numbering discrepancy note documented in sprint-12-s0-cover-scope-plan.md | Technical PM | Pending |
| 24 | EP Active Roadmap Amendment v1.0 referenced in sprint cover | Technical PM | Pending |
| 25 | All acceptance criteria AC-FB-01..10, AC-IP-01..09, AC-EX-01..10 signed off | QA Lead | Pending |

# 10. Block 2 Close-Out Readiness Checklist

This checklist must be fully passed before MAOS_Block2_CloseOut_Review_v1.0.md is issued. Block 2 covers Sprints 10, 11, and 12.

| # | Sprint | Close-Out Criterion | Status |
| --- | --- | --- | --- |
| 1 | Sprint 10 | Finance Portal: Invoice lifecycle, payment tracking, client invoice visibility — Complete | Complete |
| 2 | Sprint 10 | Owner-only finance enforcement: PermissionGuard on all /finance/* routes — Confirmed | Complete |
| 3 | Sprint 10 | Finance audit events: payment confirmed, invoice updated, overdue detected — Confirmed | Complete |
| 4 | Sprint 10 | Sprint 10 exit review: Pass result issued | Complete |
| 5 | Sprint 11 | Reporting: Owner dashboard, 9 entity report views, audit + activity reports — Complete | Complete |
| 6 | Sprint 11 | Global search: SearchIndex, permission-aware, client-safe — Complete | Complete |
| 7 | Sprint 11 | Data governance: soft-delete, archive policy, retention policy (inactive), export placeholder — Complete | Complete |
| 8 | Sprint 11 | MVP QA regression: Sprints 1–10 surfaces covered — Complete (hybrid Sprint 11 scope) | Complete |
| 9 | Sprint 11 | Security hardening: tenant isolation, permission guard, client boundary checks — Complete | Complete |
| 10 | Sprint 11 | UAT readiness: scenarios for all 4 roles, evidence template — Complete | Complete |
| 11 | Sprint 11 | Known issues: no Critical/High open; KI-001/002/003 accepted or gated — Confirmed | Complete |
| 12 | Sprint 11 | Sprint 11 exit review: Pass result issued; Go for Sprint 12 | Complete |
| 13 | Sprint 12 | Finance BI: all analytics services, dashboard, 9 BI routes — Complete (this sprint) | Pending |
| 14 | Sprint 12 | Invoice PDF: generation, storage, signed URL, owner + client access — Complete (this sprint) | Pending |
| 15 | Sprint 12 | Export Execution Foundation: ExportJob, ExportFile, queue, CSV/PDF strategies, signed URL — Complete (this sprint) | Pending |
| 16 | Sprint 12 | All Sprint 12 ACs signed off (AC-FB, AC-IP, AC-EX) | Pending |
| 17 | Sprint 12 | Sprint 12 Final Approval Checklist: all 25 items passed | Pending |
| 18 | Sprint 12 | Deferred scope register updated: all D-series items have Block 3 target sprints | Pending |
| 19 | Block 2 | EP Active Roadmap Amendment v1.0 saved and referenced | Complete |
| 20 | Block 2 | Full Roadmap & Sprint Consistency Audit v1.0 saved | Complete |
| 21 | Block 2 | Block 2 Deferred scope formally transferred to Block 3 sprint plan | Pending |
| 22 | Block 2 | MAOS_Block2_CloseOut_Review_v1.0.md issued | Pending — issue after Sprint 12 complete |

## Deferred Scope Register — Sprint 12 Final

| ID | Feature | Deferred From | Target Sprint | Block | Status |
| --- | --- | --- | --- | --- | --- |
| CS-01 | SMTP Email Delivery | S8→S11 | Sprint 15 | Block 3 | Tracked |
| CS-02 | Presence Indicators | S9 | Sprint 17+ | Block 3 | Tracked |
| CS-03 | Typing Indicators | S8 | Sprint 17+ | Block 3 | Tracked |
| D-01 | Threaded Chat Replies | S8 | Sprint 17+ | Block 3 | Tracked |
| D-02 | Finance BI Reports — Full (advanced) | S11 | Sprint 14 | Block 3 | Baseline in S12 |
| D-03 | Invoice PDF Generation — full lib | S10 | Sprint 14 | Block 3 | Placeholder renderer in S12 |
| D-04 | Export Execution — XLSX real file | S11 | Sprint 14 | Block 3 | Stub in S12 |
| D-05 | Automated Archive Enforcement | S11 | Sprint 14 | Block 3 | Policy exists; enforcement deferred |
| D-06 | Retention Policy Enforcement | S11 | Sprint 15 | Block 3 | Field exists; enforcement deferred |
| D-07 | Soft-Delete Recovery | S11 | Sprint 14 | Block 3 | Tracked |
| D-08 | Full-Text Search Engine | S11 | Sprint 17+ | Block 3 | Tracked |
| D-09 | Voice Transcript Search | S11 | Sprint 17+ | Block 3 | Tracked |
| D-10 | Report Scheduling + Email | S11 | Sprint 15 | Block 3 | Tracked |
| D-11 | Manager Reporting Access | S11 | Sprint 14 | Block 3 | Tracked |
| D-12 | Real-Time Reporting | S11 | Sprint 17+ | Block 3 | Tracked |
| D-13 | GDPR Erasure / Data Purge | S11 | Sprint 17+ | Block 3 | Tracked |
| D-14 | Payroll Reports | S11 | Sprint 17+ | Block 3 | Tracked |
| D-15 | AI-Generated Report Summaries | S11 | Sprint 17+ | Block 3 | Tracked |
| D-16 | Automation Engine & Workflow Rules | Phase 10 | Sprint 16 | Block 3 | Tracked |
| GAP-01 | MVP Regression / UAT | Phase 15 S11 | Closed in S11 | Block 2 | CLOSED |
| GAP-02 | RC Hardening | Phase 15 S12 | Later Block 3 sprint | Block 3 | Per Amendment v1.0 |
| GAP-03 | Production Launch | Phase 15 S13 | Later Block 3 sprint | Block 3 | Per Amendment v1.0 |